Creating a Data Mart for Floating Car Data

COOP-CT-2006-032823

Co-operative Research Projects, FP6

Project Activity Report

M1-M24

Deliverable lead contractor: CTI

Contributions by all partners compiled by

Dieter Pfoser, CTI			pfoser@cti.gr

Due data: 30.9.2008

Actual submission date: 20.11.2008

Abstract

Project Activity Report covering the entire project.

Copyright © 2007 TRACK&TRADE consortium – http://www.trackandtrade.org

Research Academic Computer Technology Institute, Greece

German Aerospace Agency, Inst. of Traffic Research, Germany

Technical University of Vienna, Business Information Systems Group, Vienna

Talent SA, Greece

Geomatics SA, Greece

Emphasis Telematics, Greece

WiGeoGIS, Austria

Green Way System GmbH, Germany

Table of Contents

1. Publishable Executive Summary	5

1.1 Definition of Key Concepts	5

1.2 Key Concepts	5

1.3 Summary of Activities and Goals	6

1.4 Project Results	9

1.5 Further Information	10

1.6 Administrative Details	11

1.7 Contact Person	11

2. Project Objectives and Major Achievements during the Reporting Period	12

2.1 General Project Objectives	12

2.2 Objectives and Achievements	13

2.3 Problems	15

3. Workpackage Progress of the Period	16

3.1 WP1: Data Collection and Integration	16

3.2 WP2: Data Manipulation	16

3.3 WP3: FCD Data Mart	18

3.4 WP4: Services	19

3.5 WP5: Exploitation and Business Model	20

4. Consortium Management	21

4.1 Contractors	21

4.2 Contract	21

4.3 Timetable and status	21

4.4 Communication	21

4.5 Dissemination Activities	22

Annex A – Plan for Use and Dissemination of Knowledge	25

# Publishable Executive Summary

Also available as a separate document.

| TRACK&TRADE Building a Data Mart for Floating Car Data |
| --- |
|  | http://www.trackandtrade.org |

A myriad of traffic-related services such as traffic management, traffic planning, the provision of services related to traffic such as navigational services, fleet management solutions and telematics services, or simply traffic news depend on the accurate assessment of traffic conditions. So far, this is achieved by establishing a costly, stationary sensor network covering the roads and area in question.

The TRACK&TRADE project aims at exploiting the untapped resource of FCD as a cost-efficient means for accurate assessment of traffic conditions. To address the shortcomings of today’s FCD-based systems, we advocate a Web-based approach for the collection and exploitation of the large pool of existing Floating Car Data (FCD) sources. FCD are data generated by tracking vehicles to sample the overall traffic conditions (”cork swimming in the river”). Having large amounts of vehicles collecting such data for a given spatial area such as a city (e.g., taxis, public transport, utility vehicles, private vehicles) will create an accurate picture of the traffic condition in time and space. Although large volumes of such data do exist they have not been utilized and exploited yet.

## Definition of Key Concepts

## Key Concepts

- Floating car data (FCD) - Data generated by one vehicle as a sample to assess the overall traffic condition (“cork swimming in the river”). Comprises basic vehicle telemetry such as speed, direction and, most importantly, the position of the vehicle, i.e., vehicle tracking data using typically GPS devices.

- Map-Matching - Sampling vehicular movement using GPS is affected by error sources. Vehicle tracking data is related to road network by using map-matching algorithms.

- Travel Time – Map-matching the tracking data produces travel time data related to a specific edge (link) in the road network. Collection of large amounts of tracking data and, thus, travel times produces travel time profiles for a road network.

- Static vs. Dynamic Link-based Speed Types – Daily courses of speed profiles and current travel times derived from historic and current FCD, respectively provide dynamic link-based speed types, i.e., dynamic impedance in a road network. Figure 1 gives an example of the time it takes to traverse a particular piece of road during the course of the day (daily course of speed).

Figure 1: Daily course of speed example

## Summary of Activities and Goals

The project’s main goals are:

- Web-based platform that simplifies the collection of FCD (Data Mart)

- Core technology for the processing and manipulation of FCD and derived travel time data

- Value-added services based on travel times

- Business model for the exploitation of the project results

### Data Mart

The Data Mart will provide a Web-services based interface (i) to connect new FCD sources and (ii) to obtain resulting travel times and consume value-added services. (iii) A GUI will provide for visualization of data in general and as an interface for value-added services.

Figure 2: Data Mart GUI – routing example (TTA.route)

The GUI of the data mart will be based on the Cruiser platform used for Web-based visualization and streaming of geo content. Figure 2 gives an example of the Cruiser GUI. This flexible software framework provides for components that address all issues of data visualization in TRACK&TRADE. With the various road networks as a basis, FCD, travel times as well as service results (e.g., routing queries) are visualized.

As for FCD and travel times, historic values and current data are kept. The visualization of current data is updated as new data arrives. Historic data can be visualized by specifying a time horizon.

A specific channel will exist for each city showing vehicles collecting FCD, the routes these cars have covered within the current day and up to the current time. As for travel times, the links in the road network will be colored according to the current traffic speed.

The data collection architecture will be based on Web services and provide a maximum of flexibility for connecting new data sources by means of three data collection alternatives:

Figure 3: Speeds in the road network

- FCD source conforming to TRACK&TRADE Data Model - SOAP/HTTP connection with template client interface provided.

- Existing data source through Web service wrapper installed at the source (push approach) - two levels to connect, (i) the communication layer - Web service client template adapted to the specific needs of the new source, e.g., wrapper for SQL client, (ii) the data model layer - a translator to provide mediation from data source to the TRACK&TRADE data model (server side).

- Existing data source through polling the data from the legacy source – examination of specific interface of the data provider, connection using a custom-built interface. FCD is polled by the data mart from the source, i.e., the data provider has no control over when to deliver his FCD.

Figure 4: TRACK&TRADE Data Model (impression)

The TRACK&TRADE Data Model was developed based on data format surveys and requirements specifications towards the set of attributes required for a universal data collection format. The extensible XML-based model captures not only various types of FCD sources, but also traffic count information and related data such as weather information and TMC data.

### Data Management

A sophisticated map-matching algorithm is developed that relates FCD vehicle tracking data to the road network. The algorithm tries to find a path in the road network matching most closely the vehicle trajectory. This curve matching algorithm uses the Fréchet distance function to determine the quality of a match.

The TRACK&TRADE Data Store manages road network, collected FCD, travel times and travel time aggregation. Various types of specialized indexes (spatial indexes, bitmap indexes) are used to provide for efficient access to and manipulation of the data. The core component is a spatiotemporal data warehouse managing travel times and their aggregation based on spatial and temporal characteristics.

### Value-Added Services

With travel times depicting accurately current traffic conditions, existing services that rely on accurate traffic assessment can be improved. TRACK&TRADE will develop (i) basic algorithmic solutions that exploit the potential of accurate travel times and (ii) provide a software framework that allows potential customers to acquire just the required amount of technology.

Specific algorithmic functionality specifically developed in this project includes

- Travel Time Maps – a means to visualize traffic conditions

- Travel Time Assessment and Prediction – provision of current and estimated future travel times

Figure 5: TNT Data Store

- Dynamic routing algorithm – routing based on estimated and current travel times

In terms of a software framework, the following building blocks for new services (value-added services) will be provided

- Basic blocks – Access to computed travel times – API/Web services

- Intermediate blocks – Algorithmic functionality based travel times, e.g., routing, travel time supervision – API/Web services

- Advanced blocks – GUI including advanced (Cruiser-based) visualization

These components were cast into five specific products as discussed in the following.

### Business Model and Exploitation

The business model is focused on the development of five specific products that are based on the following unique aspects:

- Message - “Our products significantly improve the quality of network calculations (e.g. routing)”

- Description - We created a data model based on historic and current  time travel data (FCD) by enabling precise predictions for estimated travel times in road networks.

- Brand - We call it the Travel Time Assessment (TTA).

- Advantage - Time and cost savings wherever network routing is part of (critical) business processes.

The five products are as follows.

| TTA.raw | TTA.data | TTA.route | TTA.maps | TTA.copy |
| --- | --- | --- | --- | --- |
| FCD data web service | classified FCD data | optimized calculated route via web service | online web mapping | printed material |
| What it is: Obtain any available FCD data using our web service Use our data where- ever you need FCD and TTA in your own application/field | What it is: Pre-calculated data for use with data from leading navigation data providers Add TTA.data as additional attributes to NAVTEQ and TELE ATLAS data products | What it is: Submit timestamp, two coordinates and get optimized routing information. Leverage your existing routing application with precise TTA | What it is: Use our online map service and see the predicted traffic situation in your preferred area for the next 24hrs Ready to use mapping widget | What it is: Download a TTA map of your region (e.g. pdf, image) Integrate TTA colored maps and infos in any media. Works just like weather content! |

Accompanying these products are respective licensing agreement and billing models.

## Project Results

The overall project results in terms of technical contribution are illustrated in Figure 6. More analytically, after two years of project execution, the project has the following major achievements:

- TRACK&TRADE Data Model – based on an extensive survey of existing data formats and standards relevant to FCD, traffic information and related information, an extensible XML-based data model has been developed.

- Data Collection and Mediation Framework – based on different scenarios, a flexible data collection framework based on Web services was developed. This software should simplify the process of connecting new data sources to the data mart. A mediation framework was developed that allows for the mapping of any kinds of data source to the TNT Data Model.

- Map-matching algorithm – a software framework for map-matching has been developed. Using this algorithm, FCD is related to a road network and travel times are derived.

- Data management – a spatiotemporal data warehouse schema has been defined that allows for the aggregation of historic travel times to provide for future estimates. Main-memory data structures have been developed to buffer live FCD data streams.

- Data mart – GUI that allows access to the date and respective services. Two version have been implemented, (i) a Web-based solution based on open-source software and (ii) a proprietary, more powerful solutions as part of the Cruiser platform.

- Value-added services – five products have been implemented and tested. These products are a direct result of the business model and exploitation strategy.

- Business model – a business model that includes five specific products, along with licensing agreement and billings models has been developed.

Figure 6: TRACK&TRADE project results

## Further Information

More information with respect to the project can be found at the project Web site. The site also contains a project presentation, partner details and relevant publications.

Project Web site: www.trackandtrade.org

## Administrative Details

| Project Acronym | TRACK&TRADE |
| --- | --- |
| Funding | European Commission, Horizontal Research Activities Involving SMEs, 6th Framework Programme |
| Budget | 1.062.915 Euros |
| Action line | Co-operative Research Projects |
| Project Duration | 1. October 2006 – 30. September 2008 (24 months) |

## Contact Person

Project co-ordinator 
Dr. Dieter Pfoser
Research Academic Computer Technology Institute
Davaki 10
GR-11526 Athens

pfoser@cti.gr

http://dke.cti.gr

# Project Objectives and Major Achievements during the Reporting Period

## General Project Objectives

| Project main objectives | Concrete outcomes | Expected at | Status |
| --- | --- | --- | --- |
| Creation of efficient data collection (FCD) technology | D1.1 Data Models and Interfaces | 30/6/07 | 8/8/07 |
| Processing of FCD (map-matching) and related data management | D2.1 Data Management I | 31/8/07 | 10/9/07 |
| Realization of the Data Mart for FCD and related services | D3.1 Trading Platform Specification | 30/9/07 | 15/11/07 |
| Data Warehousing technology for travel time aggregation and integration of software | D2.2 Data Management II | 28/2/08 | 2/6/08 |
| Developing of viable business model – five TTA products | D5.1 Exploitation plan and business model | 31/5/08 | 10/9/2008 |
| Graphical user interface for data access and service provision | D3.2 Trading platform | 30/6/08 | 18/9/08 |
| Licensing agreements to go with products | D5.2 Sample licensing agreement | 31/7/08 | 22/9/08 |
| Implementations of TTA services | D4.1 Service prototypes | 31/8/08 | 20/11/08 |
| Evaluation of TRACK&TRADE approach at large and services in particular | D4.2 Test and evaluation report | 31/8/08 | 20/11/08 |
| Summary report of project contributions | D6.3 Final report | 30/9/08 | 20/11/08 |
| Publishable project summary | D6.4 Public project report | 30/9/08 | 20/11/08 |

## Objectives and Achievements

WP1: Data Collection and Integration

This WP has been finished during this first period. The essential task is to create data collection technology that simplifies the effort of connecting new FCD sources to the data mart. Simplification here is understood, both, in terms of technology and effort needed (man hours).

The data collection technology that was created is based on Web services that can be invoked by a data provider to upload its data. As an alternative, to connect legacy data sources, a poller was created that actively downloads the data from a data repository, e.g., ftp sites, databases, etc., to the data mart. For each case, invocation of Web services or polling, template software exists that can be adapted to each individual case of a new data source

As a precursor to data collection, a TRACK&TRADE data model was defined. This extensible model covers not only FCD but a variety of traffic-related data sources that we might want to collect in the data mart. The data model is based on the analysis of a variety of existing standards and models. It is used within the data mart to communicate the collected data.

The outcome of WP1 is the data collection and mediation software as described in D1.1 Data Models and Interfaces. The software is currently being integrated with the map-matching software and the TNT Data Store.

WP2: Data Manipulation

The scope of this WP is the processing and manipulation of FCD and related data. A map-matching software framework has been developed for mapping FCD (typically GPS tracking data) to the road network. The implementation of the algorithm is based on a code that was developed by a partner prior to the project and has been used for small scale scientific experimentation. Within the project, this code has been developed towards a software framework that allows the map-matching of large amounts of FCD to road networks of considerable extent (Athens, Berlin, Vienna). The software is robust with respect to data/map mismatches and fast enough to perform concurrent real-time map-matching tasks.

A Data Store has been developed to manage (i) collected data and (ii) derived travel times. The data store is implemented by means of an Oracle database. A specific data model and storage schema has been defined to provide for efficient manipulation of travel times and the computation of estimated travel times.

During P1, the map-matching algorithm has been developed. The work in this WP in P2 focused on the Data Store to manage aggregated travel time by means of a simple data warehouse. The data store is implemented by means of an Oracle database. A specific data model and storage schema has been defined to provide for efficient manipulation of travel times and the computation of estimated travel times. Effectively this approach will allows us to derive speed profiles for the road network in terms of aggregated travel times, i.e., averaging historic travel times for similar time periods to derive trends.

In terms of deliverables, the outcome of WP2 is D2.2 Data Management II, essentially describing data store with a focus on travel time aggregation.

WP3: FCD Data Mart

The Data Mart integrates the data collection and data management developed in WP1 and WP2, respectively. It further provides the glue to the value-added services as it will host the travel time maps (cf. Business model TTA.maps, TTA.prints).

In P2 the data mart and with it the software integration was a major focus of work. The results are an application built on top of the Cruiser platform and also a prototype implementation of a Web-based version that relies on open-source components.

The concrete outcome of WP3 is the D3.1 Trading platform specification and D3.2 Trading platform.

WP4: Services

WP1 and WP4 are intertwined in that the former deals with data collection and mediation, whereas the latter mostly focuses service provision. Both WPs are however based and work on the same architecture.

In this WP the data mediation service has been implemented. A respective description can be found in D1.1.

The design and implementation of the value-added services did go hand in hand with the business model and the definition of five products (TTA.*).

The services that have been implemented are

- Travel time assessment and prediction (TTA.raw and TTA.data) – services tat give access to the collected travel times in its raw and aggregated form

- Travel time maps (TTA.maps and TTA.print) – services that visualize relative travel times and thus traffic conditions in a map

- Routing (TTA.route) – a routing service that relies on the travel time database as derived in the project.

All services have been implemented and tested. The concrete deliverables are D4.1 Service prototypes and D4.2 Test and evaluation report.

WP5: Exploitation and Business Model

A viable business model, billing models and licensing agreements in connection with five products has been defined! The business model is centered around five core products, which in turn affected the development of the value-added services of WP4.

The deliverables are D5.1 Exploitation plan and business model and D5.2 Sample licensing agreement.

WP6: Project Management

The corner points here are the following:

- Communication and co-operation

  - Six project meetings

  - Frequent communication over email and phone between involved project partners

  - Use of Groove project management software

  - Use of subversion site for software management

  - Creation of template documents for technical communication and deliverables

- Dissemination

  - Project Web site – www.trackandtrade.org

  - Project logo

  - Project brochure + poster

- Other

  - Contact to other consortia and research groups re. new proposals and collaborations

## Problems

During the life time of the project several problems were encountered. Specifically,

- the signing of the sub-contracts with the two taxi companies in Vienna and Berlin was delayed due to lengthy communication between CTI and the respective companies.

  - All sub contracts incl. payments have been fulfilled!

- SME payments towards DLR were delayed but have now been invoiced and fulfilled.

- Initially, there was no road network dataset available for Athens. This was due to the fact that the partner GEOMATICS has been compiling a current version of the road network until 09.2007. As a solution, the partner WIGEOGIS providing the datasets for Berlin and Vienna also provided the project with a current dataset of Athens.

  - GEOMATICS provided a refine and more current dataset in P2.

- Finally, using (i) project meetings as a vehicle and (ii) the enthusiasm and effort of G. Magenschab from WIGEOGIS allowed for the adequate involvement of all partners in the development of the appropriate business strategy and definition of products.

- The cohesion of the project consortium and the involvement of all participants allowed the consortium to adequately address several technical problems that arised during the integration of the technological solutions and the implementation of services.

Thus, no actual problems were encountered that would cause a project delay and were not resolved in time.

# Workpackage Progress of the Period

## WP1: Data Collection and Integration

Work package leader: DLR

### Objectives

To set up a real-time FCD collection systems, the analysis and establish a common data format for FCD as well as to integrate and fuse of different FCD sources. This will be done by means of additional mediator layers.

### Deliverables

D1.1: Data model and interfaces

### Milestones and Expected Results

T9: Running real-time FCD collection systems (Berlin, Vienna, Athens) - M1

### Tasks

Task 1.1: FCD data format survey

Task 1.2: Definition of a common data format

Task 1.3: Data mediation

### Progress and Deviations

Work Done

This WP has been completed. The data collection services for all three cities are up and running. The TRACK&TRADE data model has been defined.

Deviations

None

End results

D1.1: Data model and interfaces – Software for data collection and mediation to the TNT Data Model.

## WP2: Data Manipulation

Work package leader: CTI

### Objectives

The analysis of available map matching models and the further development in terms of a robust and (i) FCD source and (ii) map independent implementation. Furthermore, data quality issues will be focused on and travel time calculation models based on real-time and historic FCD will be implemented. Basic data management technology for the efficient manipulation and data mining of large amounts of FCD data will be developed.

### Deliverables

D2.1: Data management I – map-matching algorithm

D2.2: Data management II – remaining technology

### Milestones and Expected Results

T17: completion of core technological development, ready to be integrated in the FCD data mart platform – M2

Additional milestone: T9 – running and tested map-matching algorithm.

### Tasks

Task 2.1: Robust map-matching algorithm

Task 2.2: Testing and evaluation of quality

Task 2.3: Data management techniques

Task 2.4: Data abstraction

Task 2.5: Travel time computation

### Progress and Deviations

Work Done

Task 2.1 and Task 2.2: The map-matching algorithm has been completed, was tested using large amounts of historic FCD and continues to be tested for parallel feeds of live FCD.

Following also the comments from P1 on deviations with respect to the implementation of the map-matching algorithm, the algorithm is has been thoroughly tested, both in terms of running time and the quality of results it produces. The algorithm was tuned for improved running time so as it became possible to use one server for all three FCD feeds (Vienna, Berlin, and Athens) and performing map-matching of historic data at the same time. Overall, the performance of the algorithm is beyond our expectations.

Task 2.3 and Task 2.4: Data management technology has been implemented for collecting and buffering live data feeds as well as archiving data. A data model has been defined for FCD (data warehouse) to allow for estimating travel times based on current and historic data.

P2, data warehousing technology was introduced to aggregate travel times to produce speed profiles for the various road networks.

Task 2.5: Data collection, map-matching and data management (travel time aggregation in the data warehouse) were integrated in one software framework without problems. Using the integrated data management framework, the life system has been running to collect and process FCD feeds from Vienna, Berlin and Athens since the beginning of M15 without any major problems.

Deviations

In deviation from the original approach, the now used map-matching algorithm is only based on the research of CTI and not also on the work of DLR. Due to a sale of technology, DLR can use their FCD-related technology, including map-matching only for scientific activities. The TRACK&TRADE CA mentions this fact specifically. With respect to the project progress, at T9 D2.1 on the map-matching algorithm was delivered. The algorithm until then has been thoroughly tested. However, with the CTI algorithm having been used only in scientific experimentation, the testing phase of this algorithm involving multiple live FCD feeds was extended towards the end of WP2 going hand in hand with the integration of data collection, map-matching and data management.

The final algorithm performed very well (almost beyond expectations) both in terms of quality of map matching result and running time (one server to perform parallel live map-matching for all three cities AND matching historic data sets).

End results

D2.1: Data management I – map-matching algorithm

D2.2: Data management II – remaining technology (data warehousing and integration of software components to create a data store for the data mart)

## WP3: FCD Data Mart

Work package leader: TALENT

### Objectives

The main objective is the development of a trading platform for the data exchange of FCD in various levels of granularity. The granularity level depends on the application and the business model of the B2B relation. This includes the setup of a web-based server, a user interface supporting map-based navigation, communication interfaces, data security protocols and the test of the implemented trading system.

### Deliverables

D3.1: Trading platform specification

D3.2: Trading platform

### Milestones and Expected Results

T13: Set-up of the communication system

T13: Running Trading Platform, first prototype – M3

T21: Running Trading Platform, final prototype – M4

### Tasks

Task 3.1: Platform specifications and protocols

Task 3.3: Data mart prototype

Task 3.4: Testing (data collection)

### Progress and Deviations

Work Done

Task 3.1: The specifications have been finished in P1. The integration of technologies developed in WP1 and WP2 has been defined in terms of specific tools and software that will be used as well as in terms of interfaces.

Task 3.2: Data collection technologies and running collection services are currently be integrated with map-matching and data management technologies. The prototype includes additional functionality in the form of a routing service that utilizes the dynamic travel times computed by the data mart.

Task 3.3: The running data mart has been testing using the life data collection scenario for all three cities, Vienna, Berlin and Athens.

Deviations

As for the integration of technologies and the provision of a first data collection prototype, there was a one-month delay (T14 instead of T13). The complexity of the task was not correctly reflected in the initial project plan.

End results

D3.1: Trading platform specification

D3.2: Trading platform.

## WP4: Services

Work package leader: TUVIE

### Objectives

The main objective will be the set-up of value-added services in order to demonstrate the functionality of the trading platform and to show how different applications will use FCD and travel times and to show how the participating SMEs (end users) can benefit from FCD at different levels of granularity. The implemented services will be tested and evaluated together with the end user SMEs of the project consortium.

### Deliverables

D4.1: Service prototypes

D4.2: Test and evaluation report

### Milestones and Expected Results

T17: First service prototypes – M5

T23: Final service prototypes – M6

### Tasks

Task 4.1: TRACK&TRADE Web service architecture

Task 4.2: Mediation service

Task 4.3: Travel-time maps

Task 4.4: Travel time assessment service

Task 4.5: Travel time prediction service

Task 4.6: Testing of services

### Progress and Deviations

Work Done

Task 4.1 and Task 4.2: During the course of developing the data collection technology, a respective Web service and mediation framework have been developed.

Tasks 4.3 - 4.5: Based on the business model and in cooperation with the SMEs the services have been slightly revised and re-branded. The resulting services are TTA.raw, TTA.data, TTA.maps, TTA.print and TTA.route. The big achievement in this WP was to “package” the original services in such a way that they represent actual products. This work has been possible through intensive collaboration between the SMEs and the RTD partners.

Overall, the WP was a great success in that not only all foreseen functionality has been implemented but even beyond that. TTA.route provides a routing service that utilizes dynamic travel times to provide more accurate solutions.

Testing the various services required an evaluation of the entire TRACK&TRADE approach (do FCD-based travel times make sense) as well as the testing of specific services such as routing. The test results are conclusive in that our approach was found correct and viable. However, for the development of a commercial product, further testing, specifically with respect to the amount of data needed to provide an accurate traffic assessment is needed. Such an extensive (and expensive) testing phase was however outside the scope of the project.

Deviations

None

End results

D4.1: Service prototypes

D4.2: Test and evaluation report

## WP5: Exploitation and Business Model

Work package leader: WIGEOGIS

### Objectives

The objective of the workpackage is the development an exploitation plan in connection with successful business models for both, B2B and B2C relation with respect to the implemented value-added services as well as for the data trading with external mobility service providers.

Other important issues are the discussion for realistic prices and billing models in such a new market section as well as legal matters between the trading partners.

### Deliverables

D5.1: Exploitation plan and business models

D5.2: Sample license agreement for data and software

### Milestones and Expected Results

T20: Completed business model

T22: Resolved legal issues regarding FCD ownership and licensing

T24: Billing models for data mart and services

### Tasks

Task 5.1: Exploitation planning and business models

Task 5.2: Data licensing

Task 5.3: Billing models

### Progress and Deviations

Work Done

A viable business model, billing models and licensing agreements in connection with five products has been defined!

The results of this WP were of extreme importance to the project and the consortium was overall very satisfied with the outcome. A lot of work and discussion went into those results and, as an indicator, only the licensing agreements are 50 pages in volume.

The business model is centered around five core products, which in turn affected the development of the value-added services of WP4.

Overall, the work on this WP generated a lot of interaction between the partners and benefited the general project progress.

Deviations

None

End results

D5.1: Exploitation plan and business models

D5.2: Sample license agreement for data and software

# Consortium Management

## Contractors

No changes have been made to the composition of the consortium.

## Contract

No changes to the contract.

## Timetable and status

The overall project progress is not delayed. All occurring problems have been resolved without causing any further delay.

Although there were some shifts in the timing of the WP – the implementation of the data mart was delayed – the results of the project are beyond what was foreseen in the technical annex.

## Communication

### Project Meetings

The meetings for the first project year were:

- Oct. 2-3, 2006 Athens, Greece, Kick off meeting

- March 26-27, 2007 Athens, Greece, Technical meeting with a focus on data collection technology

- Sept. 25-26, 2007 Berlin, Germany, Progress meeting with a focus on exploitation activities and services development

- March 13-14, 2008, Zell am See, Austria – development and refinement of specific products, business model, technical implications

- Sept. 29-30, 2008, Athens, Greece – final meeting, presentation of project results and discussion of exploitation activities beyond the project.

In addition a technical meeting was held in Vienna, Austria on Dec. 11-12, 2006 with a focus on the TNT data model and data collection technology. The meeting was hosted by TUVIE with participation from WIGEOGIS, and DLR.

In addition a number of bilateral project meetings between partners located close to each other has taken place – CTI, TALENT, EMPHASIS; TUVIE, WIGEOGIS; DLR, GREENWAY. Those meetings helped to resolve a number of technical issues but also partners assisting each other with their respective technological expertise.

### Other communication

Countless phone conferences and phone calls took place for the implementation of WP4 and 5 and, of course, with respect to administrative issues for the closing of the project.

This communication mode has not changed since P1 as phone calls were typically made using Skype (www.skype.com) and Jajah VoIP solutions (www.jajah.com). In addition, the partners heavily relied on Skype as a chat client, allowing for immediate message exchange between the partners.

As a means to exchange documents and to have structured discussion on specific subjects a hosted subversion service and the Groove project management software is being used. In addition, emails are used as the dominant use of communication between the involved parties!

Overall, the project consortium has maintained a very encouraging and problem-solution oriented climate during the life time of the project that allows for simple and uncomplicated resolution of problems and issues in general.

### Mailing Lists

Two mailing lists, trackandtrade@cti.gr and trackandtrade_admin@cti.gr were created to resolve technical and administrative issues, respectively.

### Website

A Web site was created as a means to communicate the project ideas to the outside world. Besides an introduction to the project and its objectives, the Web site contains a description of the partners, a project presentation, related publications and a blog highlighting project news but also related technology issues.

## Dissemination Activities

### Publications

The following publication has finally been published – cf. http://www.springer.com/computer/database+management+&+information+retrieval/book/978-0-387-30858-6.

Encyclopedia of GIS, Sh. Shekhar, H. Xiong (Eds.), Springer Verlag, to appear 2008.

The following entries were contributed

- Dynamic Travel Time Maps. S. Brakatsoulas, D. Pfoser, N. Tryfona, A. Voisard.

- Floating Car Data. D. Pfoser

- Map-Matching. D. Pfoser

In addition, the following publication have appeared or are currently under submission:

- A Service Oriented Approach to Traffic Dependent Navigation Systems. Petra Brosch. Proc. IEEE Congress on Services 2008 - Part 1, 2008.

- Dynamic Travel Time Provision for Road Networks. Dieter Pfoser, Sotiris Brakatsoulas, Petra Brosch, Martina Umlauft, Giorgos Tsironis, Nectaria Tryfona. Proc. SIG SPATIAL conf. on Geographic Information Systems (ACM GIS), 2008.

- A New Perspective on Efficient and Dependable Vehicle Routing. Dieter Pfoser, Alexandros Efentakis, Agnes Voisard, Carola Wenk. Under submission.

In addition, the consortium is currently preparing a journal publication portraying the entire TRACK&TRADE approach.

### Contacts to outside parties

CTI presented the TRACK&TRADE projects to Institute of Information Systems, Athina Research. With CTI, the institute of Prof. Timos Sellis has prepared a proposal on pervasive mobile data. The proposal is related to TRACK&TRADE and will build on its result as it involves the localization of users using soft-positioning technology based on mobile networks. Here, sophisticated map-matching algorithms are needed to compensate for rather large positioning errors.

Additionally, TUVIE and CTI were contacted by the Mobile and ubiquitous computing lab of the Glasgow Caledonian University to join their consortium on a Transportation IP project for the 2nd IST call. Finally, the proposal was not submitted.

CTI established contacts to Fraunhofer ISST in Berlin with respect to a joint research agenda related to the TRACK&TRADE project results.

CTI is collaborating with the Department of Computer Science and Electrical Engineering of the National Technical University of Athens (Prof. Sellis) to develop a Wifi-based positioning technology that what relieve the TRACK&TRADE approach from using GPS as the sole positioning source. The idea is to collect tracking data from a broader range of sources. Collaborating further with the Computer Science Department at the University of Texas at San Antonio (Prof. Wenk), map-matching technology is being adapted to fit the needs of a broader range of positioning data.

TALENT is communicating with a Cypriot fleet-management solution provider to adopt this FCD-based traffic assessment in their solutions.

EMPHASIS tries to establish a testing installation of the TRACK&TRADE system with a large Spanish supermarket chain to optimize the distribution of their delivery trucks.

# Conclusions

The TRACK&TRADE project created technology that allows foremost the SMEs partners to utilize a dormant resource in various and flexible ways.

## Core Results

The core contributions from a technical point of view are

- “travel-time derivation technology” that

  - allows for simple collection of FCD from various resources

  - utilizes an efficient, both in terms of accuracy and running time, map-matching algorithm that derives travel times from tracking data

  - introduces data management technology that allows for the simple derivation of speed profiles

- value-added services that

  - include a novel shortest-path algorithm that utilizes dynamic travel times to provide superior routing solutions

  - visualization techniques to provide a traffic assessment based on collected travel times

- a business plan that

  - includes five specific products

  - associated business models and

  - licensing models

Overall, the encouraging project results have created an intensive collaboration between the project partners that is continuing beyond the TRACK&TRADE project.

## Outlook

A conclusion that the partners drew at the final project meeting was that while the idea behind the TRACK&TRADE project was novel in 2006, large Internet companies (Google, Microsoft), navigation solutions provider (TomTom, Dash) and mobile phone providers (Nokia) have understood the value of this resource and are currently deploying various traffic-based solutions.

As such a consensus among the partners reached at the final project meeting was that one has to look for niche solutions such as closed vehicle fleets, add-ons to existing products, and leveraging the quality of existing solutions to succeed on the market. The end consumer market as such has been covered by the above competitors in the widest sense.

In an effort to develop such niche markets, currently concrete talks are underway between EMPHASIS and a Spanish super market chain to introduce travel time estimation to reduce vehicle fleet turnover times and between TALENT and a Cypriot fleet management provider to introduce improve routing algorithms and travel time collection for their customer base.

In addition, the partners agreed to pursue various funding opportunities to continue developing the solution and service base based on the travel time approach developed mainly in this project. A mix of SME and RTD partners of the TRACK&TRADE project are currently preparing such research proposals.

# Annex A – Plan for Use and Dissemination of Knowledge

See deliverable D5.1 Dissemination Plan and Business Model

# Footnotes

www.cruiser.eu - Cruiser, the new medium for publishing, advertizing, searching, expressing and communicating on the web, based on maps and geographic space.