SIXTH FRAMEWORK PROGRAMME

PRIORITY 3-NMP

Nanotechnologies and nanosciences knowledge-based multifunctional materials and new production processes and devices

INTEGRATED PROJECT

Publishable Final Activity Report

Period: 1st December 2007 to 30th November 2008

Project acronym: NACBO

Project full title: Novel and Improved Nanomaterials, Chemistries and Apparatus for Nano-Biotechnology

Contract no: 500804-2

Related to other Contract no: N/A

Project Duration: 1st December 2004 to 30th November 2009

Date of preparation of Periodic Activity Report: February 2010

| Coordinator organization | University of Kent |
| --- | --- |
| Coordinator name | Prof. I. Bruce |
| Coordinator e-mail | I.J.Bruce@kent.ac.uk |
| Coordinator telephone Coordinator fax | +44 (0)1227 824557 +44 (0)1227 824659 |
| Project website | www.nacbo.net |

Table of Contents

|  | Page |
| --- | --- |
| Publishable Executive Summary | 3 |
| Section One: NACBO | 3 |
| Project Executive Summary | 3 |
| Project Objectives | 3 |
| Overview of Project Work | 4 |
| Summary | 5 |
| Section Two: The Consortium | 6 |
| Section Three: Work Packages Overview | 8 |
| Workpackage One - Nanomaterials | 8 |
| Workpackage Two - Chemistries | 10 |
| Workpackage Three – Hardware/Software Systems | 12 |
| Workpackage Four – Integration and Application | 13 |
| Deliverables for Whole Project | 17 |
| Section Four: Exploitation | 27 |
| Patent Applications and IPR Protections | 27 |
| Section Five: Dissemination | 29 |
| Conference and Seminars | 30 |
| Books, Chapters and Papers | 41 |
| Press Exhibitions | 46 |
| Press Releases | 47 |
| Degrees and Diplomas Awarded | 49 |

Publishable Executive Summary

The Project

NACBO was an EU FP6 integrated project funded from the NMP (nanotechnology) thematic priority and concerned the innovation and development of novel nanomaterials, materials chemistries, synthetic organic chemistries and associated integrated hardware systems for their application in nanobiotechnology. It was one of a number of new projects funded in Europe for the establishment and maintenance of ‘centres of excellence’ in research and development related to specific areas of nanotechnology. The project started on 1st December 2004.

NACBO combined key European industries, service providers and academic researchers from the fields of nanoparticle manufacture, characterisation and application, modification chemistries, synthetic nucleic acid chemistries, molecular diagnostics methods development, diagnostic kit manufacture and integrated hardware systems and will deliver platform technologies, composed of component parts drawn from each area indicated below.

The project bought together 3 leading and innovative European industries; Philips, Savyon and Proligo (a part of  the Sigma Aldrich Corporation), six leading European and world universities/research institutes: Kent, Urbino, East China University of Science and Technology, the Hebrew University at Jerusalem, Shemyakin Ovchinikov Institute of Bioorganic Chemistry, Bar Ilan University and 3 major European governmental agencies responsible for public safety, and health and food quality and animal welfare; the Health Protection Agency, Criminalpol and an Istituto Zooprofilattico Sperimentale. Seven different nation states were involved in the project representing Northern Europe (UK, Netherlands and Germany), Southern Europe (Italy), an EU associated state, Israel, China and Russia. The total project funding was 11.5 million Euro of which 8 million were provided by the EU, 0.5 million by the Chinese Government and 3 million by EU industry. The project’s duration was 5 years.

Project Summary

NACBO involved the research, development and commercialisation of discrete but overlapping areas of material science, materials chemistry and supporting/applying hardware systems. It delivered novel and improved solutions to emerging and current needs in biology, health, chemistry, process engineering and the environment.  Most particularly its outputs address molecular diagnostics. The project also addressed training of individuals, at all levels, in areas of relevance to its work and promotion of public awareness and female participation in science, engineering and technology (SET) with respect to nanotechnology and biotechnology.  Technologically this project concentrated on 3 main themes where existing approaches, materials or methods were either limiting or non-existent and where market opportunities existed. These were (i) tailored, characterised nano- and micro- materials including paramagnetic materials) based upon, silica, magnetite and carbon in the forms of paramagnetic nanoparticles, mesoporous molecular sieves, carbon nanotubes, nanorods and nanoporous surfaces (ii) chemistries involving; surface activation leading to improved and controllable surface functionalisation of materials via electro-oxidation and chemical polymerisation of chiral dicarbazoles and dipyrroles and diene/dienophile interactions and  chemistries relating to perfluorpolymers for improvements in bioseparative processes; contrasting agents including quantum dots and electron spin traps and novel assembly chemistries for synthetic nucleic acids and related monomer synthons and (iii) new hardware platforms and associated reagents for application of the above in molecular diagnostics processes particularly forensics, public health and welfare. The project balanced radical, breakthrough innovation with incremental technological development and its objectives were to technologically establish new methodologies and materials, supported by at least 5 new patents and 10 new products, within its lifetime, which will access a total market currently estimated to be in the order of 100 billion Euro.  This objective has already been supported with over 30 patent applications or IPR protections already in place and 20  new products or processes already marketed or in via to being marketed.

Project Objectives

The Consortium combined key European small and large industries, service providers and academic researchers who are experts in the fields of nanoparticles manufacture, characterisation and application, modification chemistries, synthetic nucleic acid chemistries, molecular diagnostics methods development, diagnostic kit manufacture and integrated hardware systems. It delivered platform technologies, composed of component parts drawn from each area indicated.  It was recognised as a European/World Centre for Excellence in research and application in the area of nanobiotechnology.

The specific objectives of this IP were:

- To make, characterise and compare nanocomposite materials, based upon carbon, magnetite and silica and their combinations.  These will represent multi-walled carbon nanotubes and self assembling macro molecular constructs of their activated forms, nanoporous flat surface materials, nanoparticulate silica-magnetite composites, mesoporous molecular sieves based upon silica and nanorods formed from functional organic polymers.

- To innovate and improve chemistries associated with the immobilisation, activation and marking of surfaces. Specific chemistries to be considered will be based upon chiral pyrrole and carbazole polymers, perfluorbutadien, polyanilin and dendrimerisation.  Additionally, ‘materials contrasting’ with quantum dots and modified fluorescent nucleic acids will be investigated.  Finally chemical vapour deposition of surface films on to carbon nanotubes as mediators in their subsequent activation for applications or assembly into macro-molecular structures will be investigated and optimised.

- To design and fabricate biological/nonbiological composites with potential for use in drug delivery and medicine.

- To innovate and improve chemistries associated with synthesis of nucleic acids and novel classes of monomer synthons.

- To design and select ligands (protein, nucleic acids and other molecular species) for immobilisation to nanomaterials derived from (a) and (b) above and demonstrate their utility in diagnostic monitoring strategies in health (infectious and genetic disease), forensics and public health (food quality and environmental monitoring).

- To innovate, improve, produce and test integrated hardware platforms utilising combinations of the above materials and chemistries in: in vitro, whole live organism and environmental diagnostic procedures based upon biosensors, biochips, bioarrays and imaging platforms such as CT, MRI, PET, OMI and EPR.

- To evaluate in a toxicological context all materials and chemistries, and combinations thereof, arising from the project for their bio/environmental compatibility.

Overview of project work

This IP was composed of 4 technical work packages (WPs) originally covering 46 major tasks. Each major task was split into a number of subtasks. The tasks were balanced to supply through a combination of higher risk, novel technological development and lower risk incremental development of established technologies sufficient data, materials and methods to support the development of new SNP and protein based diagnostics, drug delivery vehicles, nanomaterials and associated chemistries for bioseparation and purification, new nucleic acid assembly chemistry and monomers, new particle and flat surface materials for array fabrication and associated hardware. The project also included a full toxicological investigation of the materials and chemistries involved.

WPs 1 to 4 (the scientific and technical WPs) ran in parallel with one another and information, methods and materials were regularly exchanged between them.

Although the WPs were inter-linked as indicated, they were not completely interdependent for the success of the project. There was sufficient lower risk incremental technological development built into each WP to guarantee minimum scientific and commercial outcomes. Partners were involved in constant dialogue with one another in order that optimisation of applications (WP 4 – Integration and Application) will occured. This also contributed to the efficient management of the project and to the delivery of all necessary project reports.

- WP1 dealt with the research and development of novel nanomaterials and involved 5 project partners. Work undertaken in this WP was directed to the production of structured composite nanoparticles, fluorescent nanoparticles, modified carbon nanotubes and constructs produced from their directed self assembly and biological/inorganic composites. These novel nanomaterials formed the basis of study and application in other WPs most particularly WP4. Work in WP1 can be categorised as almost exclusively basic research and was for the full duration of the project.

- WP2 dealt with the research and development of novel chemistries and involves 5 project partners. Work undertaken in this WP was directed to the synthesis and characterisation of novel chemistries associated with synthetic nucleic acids, surface modification, electron spin resonance and polymers. These novel chemistries formed the basis of study and application in other WPs most particularly WP4. Work in WP2 can be categorised as almost exclusively basic research and was for the full duration of the project.

- WP3 dealt with the research, development and improvement of instrumentation relating to molecular diagnostics and automation. It involved a single project partner and its outputs were applied in tasks within WP4. Work in WP3 can be categorised as both basic research and demonstration and was for the entire duration of the project.

- WP4 involved the most complex set of activities in the project and took outputs from all other WPs and integrates them into applications and systems. This WP also contained the task relating to toxicological evaluation of the materials and chemistry outputs from WP1, 2 and equipment from WP3. To one extent or another all Partners (12) were involved in WP4 and most tasks were highly interactive. For simplification this WP can be themed to:- Foundation studies, Drug delivery, Spin traps and Molecular diagnostics and arrays. Work in WP4 can be categorised as both basic research and demonstration and its duration is the entire period of the project but is weighted towards its end in terms of activity.

Summary

All project objectives were either reached or surpassed with 69 full papers, 186 conference proceedings and 82 IPR/patent protections being produced.  In addition a spin out company, EryDel Spa (with 5.0 million Euro venture capital has been formed).  Three new FP6/7 IP projects have also arisen as a consequence of the project.  Future revenues (European Commission or commercial) over the next 5 years will be at least 35 million Euros and projected additional future revenue based upon market penetration by project outputs could be in the region of between 100 to 500 million euros over the next 5 to 10 years.

The Consortium

The Consortium bought together 3 leading and innovative European industries, both large and small, with five universities, nine research institutes and the major European governmental agencies responsible for public safety, and health and food quality and animal welfare.  Seven different nation states were involved in the project representing Northern Europe (UK, Netherlands and Germany), Southern Europe, (Italy), an EU associated state, Israel, China and Russia. The project Consortium was European centred and international whose members were clearly complementary in terms of their interests (see table 1).  All partners had considerable experience of collaborative work and EU funded research projects and exploitation was assisted by the fact that the industrial partners were ISO 9001 and cGMP certified, fulfilling part of the conditions for the CE marking of products from this project.  One partner, Philips had considerable experience in the integration of complex projects and all partners represent either Centres of Excellence or Reference Centres recognised at national and/or international levels in their subject areas.

Consortium Partners

| Organisation | Acronym | Location | Employees | Identity | Role in Project |
| --- | --- | --- | --- | --- | --- |
| University of Kent | K | Kent UK | 1,500 | HES/research | R & D performer. Novel and improved nanomaterials (mesoporous silicates, silica magnetites and nanorods). Training and education. |
| Bar Ilan University | BI | Tel Aviv IL | 4,500 | HES/research | R & D performer. New and improved surface activation chemistries. Training and education. |
| Universita degli Studi di Urbino | UU | Urbino I | 1,100 | HES/research | R & D performer. Molecular biology-gene therapy. Training and education. |
| East China University of Science & Technology | ECU | Shanghai C | 2,000 | HES/research | R & D performer. Biosensors (EPR and oximetry) and novel chemistries. Training and education |
| The Hebrew University | HU | Jerusalem IL | 2700 | HES/research | R & D performer (nanotechnology) technology user and exploiter |
| Shemyakin-Ovchinnikov Institute of Bioorganic Chemistry of the Russian Academy of Science | IBCh | Moscow RUS | 1,500 | HES/research | R & D performer. New and improved polymers and polymer coatings and theoretical and empirical modelling/studies of chemical reactions kinetics and mechanisms. Training and education |
| Health Protection Agency | HPA | London UK | 400 | Government Agency | R & D performer. All aspects of public health and infectious disease. Technology end user/validator |
| Criminalpol | C | Rome I | 30 | Government Agency | R & D performer. Forensic science, DNA profiling. Technology end user/validator. |
| Istituto Zooprofilattico Sperimentale dell’Umbria e delle Marche | IZ | Perugia I | 100 | Government Agency | R & D performer. Animal welfare/ food quality, etc. Technology end user/validator. |
| Royal Philips Electronics Philips Research and Philips GmbH Forschungslaboratorien | RP | Aachen NL/D | 184,000 | Digital technology, electronics, medical systems etc. IND | R & D performer (virtually every area of electronics [industrial and lab user] and materials science), technology end user and exploiter. Project Integration. |
| Proligo GmbH | P | Hamburg D | 95 | Synthetic chemistry . IND | R & D performer (synthetic nucleic acid chemistries), technology end user and exploiter. |
| Savyon Diagnostics Ltd. | S | Ashdod IL | 50 | Molecular diagnostics IND | R&D performer (molecular biology, molecular diagnostics) technology enduser and exploiter. |

Consortium Statistics

Consortium Countries

Consortium by Identity

Consortium by Business

Project Technical Work Package Overview: principal objectives and achievements

WP1

WP1 dealt with the research and development of novel nanomaterials and involved 5 project partners. This WP’s activity related to making, characterising and comparing nanocomposite materials, based upon carbon, magnetite and silica and their combinations.  These represented multi-walled carbon nanotubes and self assembling macro molecular constructs of their activated forms, nanoporous flat surface materials, nanoparticulate silica-magnetite composites, supermicroporous, mesoporous and macroporous molecular sieves based upon silica and nanorods formed from functional organic polymers. Part of the work also involved studying the surface activation of nanoparticles in suspension with organosilanes, particularly aminopropyltriethoxy silane. These novel nanomaterials formed the basis of study and application in other WPs most particularly WP4. Work in WP1 could be categorised as almost exclusively basic research and ran for the full duration of the project. A brief overall project summary of the various task objectives and achievements is given below.

UK WP1.1 Synthesis of variants to, and improvement of magnetic core-shell silica-magnetite nanocomposites

Principal objectives

- To establish a simple and reproducible synthetic strategy for silica-magnetite composites yielding porous and nonporous nanoparticles with well characterised surface physical and chemical properties

- To establish a simple and reproducible synthetic strategy for the production of ultrasmall, well dispersed magnetite and silica magnetite composite nanoparticles ≤ 50nm dia with well characterised surface physical and chemical properties

- To establish the conditions required for the stabilisation of well dispersed aqueous suspensions of the above.

- To scale up the procedure to provide 1Kg batch sizes and materials for project applications

Principal achievements

- Porous and non porous core shell silica-magnetite particles produced and characterised

- Ultra small magnetite produced and stabilized by treatment with Disperbyk or silica coating in aqueous suspension.

- Particles passed on to other partners and others outside the Consortium for use in in vitro diagnostics, in vivo imaging and bioseparations

- 8 journal papers, 3 book chapters and 25 conference presentations

UK WP1 2/3: Templating of supermicroporous and mesoporous molecular sieves/Development of SiO-CaO-PO4 materials (Materials for tissue engineering)

Principal objectives

- To provide new templating systems for the production of supermicroporous silicate molecular sieves with controlled pore sizes and architectures in functionalised and non-functionalised forms. Definition of the conditions required for their preparation.

- To develop new monolithic composite materials composed of an ordered or disordered macro- and/or mesoporous silica matrix reinforced with TiO2 nanowires by physical mixing, compaction and sintering for hard tissue engineering

Principal achievements

- Eight novel bolaform surfactantss synthesised and charatcerised from naturally occurring lactone precursors.

- Two of the novel bolaform surfactants used to template supermicropous ordered silicate.

- SBA15 and MCM41 mesoporous material synthesized and characterized. Macroporous colloidal crystal template materials synthesized and characterized with pore sizes between 200nm and 10 microns

- Materials used together with TiO2 in various mixtures to form pellets which were charatcerised for their hard tissue engineering abilities in rabbits, biotoxicity and hydroxyapatite nucleation in vitro.

- 1 MSc and 1 PhD awarded, 1 journal paper under review, 10 conference presentations

UK WP1.4 Definition and characterisation of optimum conditions for surface silanisation of flat and particulate materials

Principal objectives

- To define the optimal conditions and reaction parameters for surface activation of nanoparticles (and flat surfaces) with silanes.

- To define the optimal conditions and reaction parameters for surface grafting of biomolecules to the above.

Principal achievements

- First complete study with results defining silanisation conditions required for optimized surface activation of particles in suspension

- First definition of conditions required for monolayer amino silanisation of particles in suspension

- Supply of particles to other partners optimally surface activated for use in applications in WP4

- I PhD awarded, 3 journal papers, 25 conference presentations

RP WP 1.5 Flat surface growth of carbon nanotubes by plasma deposition

Principal Objective

- Growth of surface-attached CNT arrays suitable for use in SELDI- and MALDI-MS bioanalytical experiements to replace conventional so-called "matrix" additives and chromatographic surface functions.

Principal achievements

- Development and optimization of a proprietary "sandwich growth" technology to deposit mask or lithography defined CNT structures

- Development and optimization of a CNT catalyst stack that allows to grow patterned, well attached CNTs on silicon and glass (as demonstrated)

- Production of substantial quantities of CNT arrays for use by partner BI for wet chemical surface modification

- Establishment of a protocol for dry oxidative plasma treatment for hydrophobicity modification of CNTs and to facilitate CNT wetting by biological samples in SELDI and MALDI MS

- Demonstration of the benefits of CNT arrays in SELDI-MS : replacement of existing matrix materials with materials which also allow access to low mass analysis that is normally obscured by matrix peaks.

- 3 patent applications, 5 journal papers and 10 presentations.

BI WP1.6 Preparation of nanocolloids and nanoporous flat surfaces

Principal objectives

1.	To optimize the preparation of crystalline SnO2, Sb/F-doped SnO2 and TiO2 nanosized-colloids from amorphous weakly crystalline particles or from tin tetraisopropoxide using highly controlled hydrothermal processes, aiming at controlled nanometric crystals (5-100 nm/50-1000 Å), and various doping states.

2.	To produce highly controlled nanoporous (high surface area) electrodes from the above SnO2, Sb/F-doped SnO2 and TiO2 nanocrystals. Control of thicknesses (50-4000 nm), porosities (pore diameter range 10-100 nm), and roughness factor will be achieved via the deposition and fixing parameters on the conductive substrates.

3.	To develop a new method for the preparation of nanowires on conducting electrodes by electro-spinning. Depending on the nanowires material the resulting nanowires will consist of condensed matter or nanocrystal

Principal achievements

- Successfully produced conformal and uniform core-shell (TiO2 and/or MgO) nanoporous electrodes.

- Produced conformal nano-sized inorganic coatings of mesoporous TiO2 films for DSSC (Dye-Sensitized Solar Cell) fabrication in order to convert light to electric power. The electrodes were prepared using the EPD method which was developed for deposition of titania and the coatings by BI.

- Demonstrated a simple and versatile approach to the fabrication of titania, tin oxide, indium tin oxide and tin oxide nanofibers as well as composite polymers using electrospinning method

- 6 Journal papers.

HU Task1.7 Preparation and characterisation of fluorescent organic nanocolloids

Principal objectives

1. Synthesis of fluorescent nanoparticles with predetermined parameters.

2. Establishment of new methods of the preparation of organic nanoparticles doped with fluorescent markers.

3. Formation of nanoparticles having biological activity (antimicrobial and specific recognition).

Principal achievements

- New procedures for fabrication of organic nanoparticles and nanocapsules from nanoemulsions and by electrostatic polymer-surfactant binding were developed.

- Fluorescent organic nanoparticles containing fluorescent probes emitting in visible and NIR ranges, including biodegradable nanoparticles, were prepared and characterized.

- Organic nanoparticles containing embedded quantum dots (CdSe/ZnS) were prepared and their efficiency in the agglutination test was demonstrated.

- Organic nanoparticles with antimicrobial activity were prepared and tested.

- Organic nanoparticles with antioxidant activity were prepared and tested.

- Surfactant/polyelectrolyte nanoparticles and polymeric nanoparticles capable of binding antibodies for further utilization in immunotests were prepared and tested.

- 7 journal papers, 1 book chapter, 20 conference presentations

UU WP 1.8 Stable, characterised, biocompatible, biological/nanomaterials constructs.

Principal objectives

- To investigate the biocompatibility of nanomaterials arising from the project with respect to erythrocytes

- To optimize the procedures for their encapsulation into the same for use in biomedicine.

Principal achievements

- It was shown that superparamagnetic nanoparticles can be conveniently encapsulated into human and murine red blood cells without loss of cell integrity to produce effective MRI contrasting agents.

- It was demonstrated that magnetic nanoparticles can be co-entrapped with drugs such as the glucocorticoid analogue Dexamethasone into erythrocytes.

- 1 journal paper, 1 patent application 3 conference presentations

- A new ‘spin-out’ company Erydel Spa has been formed with 5 million Euro venture capital funding.

WP2

WP2 is entitled 'CHEMISTRIES' and was designed to provide novel reagents and chemical methods for the innovation and development of nanocomposite materials, for functionalisation of flat and particle surfaces and for the preparation of biological/non-biological composites with applications in research, diagnostics and pharma. The WP was supposed to expand the ‘chemical toolkit’ available for the construction of novel and high value added materials and in this context it concerned chemistries for the synthesis of nucleic acids, electropolymerisable functional pyrrole and carbazole monomers, synthesis of nanomaterials or nanomaterials with lumunescent properties particularly targeting the NIR spectral window, polyfluorinated polymers and EPR probe materials.

WP2 involved 5 organizations including 2 large industries (RP in task 7, P in tasks 1 to 3), 2 universities (BI in tasks 4 and 6, ECU in task 9) and 1 research institute (IBCh in task 8). (Task 5 was terminated during contract negotiation). Outputs from WP2 were linked to, and immediately applicable in, WPs 3 and 4, and/or are directly applicable in a variety of technical fields including NAT (nucleic acids testing), preparation of pharmaceutically active oligonucleotides, biosensors, optical imaging, peptide and protein analysis and biomarker discovery. The WP was exclusively research in nature and had 36 deliverables which were all made on time.

Task 1 concerned development of improved methods for the chemical synthesis of nucleic acids through the design and synthesis of novel nucleoside monomer synthons (phosphoramidites), which could reduce side reactions, increase the yield of synthesis products and lead to a significant reduction of toxic waste. In a first approach the task related to the innovation of alternative front end protective groups which can be cleaved irreversibly with base during oligonucleotide solid support synthesis rather than with acid as in the state of the art method. Several protective groups with desired characteristics were developed based on acyl groups and the 2-(2-cyanophenoxycarbonyl)benzoyl (PSCP) group was selected as the most promising candidate. This group is cleaved with solutions of certain aliphatic amines within seconds and generates only soluble by-products. A plurality of nucleoside phosphoramidites with 5'-PSCP protection were synthesised and a suitable solid support with an acid labile anchor as well as tailored capping reagents were devised for the new method. The novel chemistry was applied in the successful synthesis of various model oligonucleotides, which were completely characterised. Whereas the applicability of the method was clearly demonstrated it nevertheless had several side reactions and consequently needs further improvement in order to be competitive with existing commercial methods. In another approach an alternative protective group for the N6 exocyclic amino group of the adenine base was developed, i.e. the 2-methoxybenzoyl (mob) group, which resulted in greatly reduced (min. 50%) depurination during conventional oligonucleotide synthesis. Task 1 had 5 deliverables. One patent application covering several aspects of phosphoramidite monomers with acyl-based front end protection was filed and an invention disclosure on depurination prevention in oligonucleotide synthesis was submitted.

Task 2 related to the modification of oligonucleotides with novel linkers and fluorescent dyes in order to provide diagnostic tools for applications in NAT. In particular, the task concerned multifunctional linkers for the covalent conjugation of oligonucleotides with intercalating dyes and the subsequent attachment of reporter dyes. The resultant doubly labelled probes would have applications in quantitative PCR (qPCR). Perylene tetracarboxylic acid diimide was choosen as the intercalator for the targeted diagnostic system and several linker phosphoramidites with a covalently bound perylene derivative were provided in gram quantities. All linkers were designed with a point of attachment for a reporter dye. The linkers comprising perylene were applied in solid phase oligonucleotide synthesis within Task WP4.8 at the end of the oligomer chain assembly and the resultant products were further coupled with reporter dye phosphoramidites to provide doubly labelled oligonucleotides. Task 2 had 4 deliverables.

Task 3 related to improvements in the surface chemistry of Controlled Pore Glass (CPG), the most prominent solid support material in state of the art methods of oligonucleotide synthesis. Various optimisations of CPG preparation parameters within this task lead to increased coupling efficiency during oligonucleotide synthesis, i.e. improved oligomer quality. The average increase was 0.55% per coupling (appr. 10% better purity of a 20-mer oligonucleotide) and could be verified in a high-throughput oligonucleotide synthesis facility. Task 3 had 3 deliverables and the methods developed in this task are now applied in the manufacturing of CPG solid phase synthesis supports at partner P. They are regarded as trade secrets and will not be patented.

Task 4 related to the development of multi-podant electropolymerizable pyrrole (Py)/carbazole (Cbz) chiral monomers with carboxyl or active ester functionalities and to electrochemical polymerisation methodologies for deposition of Py-/Cbz-monomers onto conductive electrodes. Several novel monomers for electrochemically induced polymerisations based on di- or multiple Py- or Cbz substituents per molecule were synthesised and characterised, e.g. diPy/diCbz compounds derived from glutamic and aspartic acid with a triamine linker core, dendrimeric tetra- and hexa pyrrole/carbazole products with a triamine linker and a terephthalic acid chloride or benzene-1,3,5-tricarboxylic acid chloride core, and hybrid  pyrrole and carbazole-containing monomers. The electrochemical polymerization of diCbz monomers derived from 1,5-diaminopentane with various subgroups was investigated in detail. Task 4 had 3 deliverables.

Task 6 related to the end-oxidation of carbon nanotubes (CNTs) and their selective chemical modification in order to provide building blocks for self-assembling systems. It included the successful optimisation of an oxidative protocol to produce end-opened, carboxyl modified multi-walled CNTs. The conjugation of cystein to the resultant carboxyl functionality was demonstrated through the end-selective conjugation of nanosized gold particles. Methods for the conjugation of such end-oxidized CNTs with oligonucleotides and peptides were also developed and systematically optimised through the variation of synthesis parameters. Optimal conditions were identified through hybridization assays with complementary nucleic acids. The molecular weight of the protective PEG added during the conjugation reaction was identified as a critical parameter in this system. Task 6 had 3 deliverables.

Task 7 related to the innovation and development of luminescent nanomaterials (LNMs) with emission in the NIR spectral range for applications in in-vivo optical imaging. It included the controlled synthesis of rare earth-based nanoparticles, their surface modifaction, luminescent property tuning and their full chemical and physical characterisation including quantum yield measurements. In a first approach a method of preparation for various luminescent nanosized rare earth phosphates was established and phosphate nanoparticles were produced as highly concentrated stabilised aqueous solutions with emissions in the blue to green visible spectral range. In another approach more than 20 luminescent rare earth oxides (Gd, La, Lu, Nd, Y) doped with another rare earth cation (Er, Ho, Pr, Nd, Tm) were prepared in nanoparticulate form. These novel luminescent materials had emissions in the visible and/or NIR range and could be obtained as citrate stabilized colloidal solutions with particle diameters of 0.5 to10 nm. Based on its optical properties a Nd-based oxide material was identified as the most promising candidate for an imaging material with in-vivo applications.Task 7 had 4 deliverables and several invention disclosures were filed at partner RP related to the new nanoparticles of task 7 and several materials were passed on to partner UU to conduct toxicity tests.

Task 8 related to specialty functional polymers applied as surface coatings or polymer particles for the embedding of quantum dots. In its first aspect the task included functionalised polyfluoroalkyl coatings, poly-p-nitrophenylacrylate coatings and functionalised polyaniline coatings. Several aspects of the preparation and application of such polymer coatings were investigated. The main results included the demonstration of radiation induced post-copolymersisation or post-blockcopolymerisation of TFE with allylamine on CPG surfaces, the demonstration of ozonolysis-induced copolymerisation of TFE with allylamine on CPG, the formation of fluoropolymer coatings through casting into porous materials, the formation of amino-reactive poly-p-nitrophenylacrylate layers on aminopropyl CPG surfaces and the polymerization of anilin and copolymerization of anilin and m-carboxyaniline on surfaces incl. SELDI matrix chips. In its second aspect task 8 included the preparation of embedded quantum dots in pre-formed nanosized acrolein/styrene copolymers and the loading of the resultant construct with biological ligands, as well as the preparation of thermo-sensitive polymer particles doped with Q-dots. Task 8 had 11 deliverables. The deposition of coloured polyanilin layers on SELDI Chip surfaces in order to provide highly absorptive SELDI matrices is currently being investigated for its commercial potential at partner RP.

Task 9 relates to the development of EPR sensors for in-vivo systems. The task comprised the provision and characterization of paramagnetic EPR active nitroxyl-like radicals and the development of novel and improved coating/entrapping methodologies for EPR-sensitive nanoparticles with biocompatible polymers. It included the preparation and full chemico-physical characterization of a large variety of cyclic nitroxide stable radicals. Several of the EPR active materials were encapsulated in polylactide (PLA) through the spontaneous emulsification solvent diffusion (SESD) method or in or PLA/PLA-PEG-PLA through the binary solvent dispersion method. The resultant nanoparticulate formulation demonstrated a slow gradual release of the core material deemed suitable for pharma applications. Furthermore, biodistribution experiments demonstrated rapid distribution of EPR nanoparticles in mice by blood circulation.Task 9 had 3 deliverables. A patent application regarding EPR-biopolymer composites and their application was filed by partner ECU and has been recently granted in China.

WP 3 and WP 4.20

Introduction and principle objectives

Originally WP 3 of NACBO consisted of three tasks;

3.1 	On-development and improvement of an integrated system for flat surface-, particle-, or suspension arrays (e.g. SELDI-MS),

3.2	Printing of microarrays, proteins and nucleic acids  on silanised glass slides,

3.3	Adaptation of existing MDx (e.g. SELDI-MS) to accept materials and chemistries from WP 1, 2 and 3.

These tasks were to be carried out by 2 NACBO partners, Genetix Ltd (G) and Philips Research (RP). Activities in WP 3.2 (G) were to start in month 6 but limited progress led G to leave the Consortium at the end of the first project year. Thus, the remaining activities in WP 3, i.e. tasks 1 and 3 became the sole responsibility of RP.  Along with corresponding preclinical and clinical activities in WP 4 task 20, WP 3 also covers the activities of RP related to the evaluation, testing and use of SELDI-ToF (surface-enhanced laser desorption ionization time-of-flight) mass spectrometry for bio-analytics and medical diagnostics. In order to simplify and make more consistent and concise reporting, partner RP fused the two tasks within WP 3. As RPs activities within WP 4 task 20 also related to SELDI-MS, RP integrated this task (without modifying its content) into WP3 reporting to further simplify procedures. All reports under WP3 therefore related to all activities regarding SELDI-ToF mass spectrometry and the development of novel preclinically or clinically relevant multimarker in-vitro diagnostic tests and corresponding materials and procedures. Within WP3, RP tested SELDI-MS-related equipment and corresponding equipment modifications developed in the course of the project. This included various mass spectrometry set-ups, pipetting robots, novel SELDI target holders and, using such holders, NACBO-generated materials and matrix replacements for SELDI-MS-based diagnostics. RP developed, implemented (within WP3) and routinely applied (within WP4.20) quality control methods to ensure the clinical relevance of corresponding test data. RP also investigated in a true clinical setting jointly with collaborating partners at the University Hospital Aachen (UHA) preclinically and clinically relevant sample sets in the framework of preclinical and clinical trials to investigate whether SELDI-MS is suitable for in-vitro diagnostics or restricted to biomarker discovery scenarios. Data and results include an animal study on the use of SELDI-MS to diagnose sepsis (blood poisoning) and to diagnose and monitor prostate cancer.

Activities in WP3 were a mixture of research and demonstration.

Principle Results (Deliverables, Exploitables, Papers and Presentations)

Within WP 3 and 4.20, RP was to deliver a total of 5 Deliverable Reports covering a novel SELDI-compatible substrate holder, parameters that have substantial impact on the SELDI procedure, coefficients of variation for manual and robotic pipetting of the biological samples used in the investigations and most importantly, the results of testing NACBO-generated materials in SELDI-MS in order to replace conventional substrates with a new MS target that integrates, e.g. “matrix” light absorptive functionality into its surface.  4 Deliverables were delivered on time, the postponed (3 month delay) delivery of 1 Deliverable was fully justified. The preclinical study jointly with RPs partners at the Cardiology Department (ICU) of the Aachen University Hospital led to the conclusion that the methodology is well suited to diagnose and monitor sepsis in animals and thus it is justified to start using this method in a corresponding clinical trial using human samples The corresponding results are condensed and detailed in a successful Master’s thesis by one of RPs  MSc students.The clinical study using tissue, serum and urine of prostate cancer patients was carried out jointly with the Pathology Dept. and the Urology Dept. of the Aachen University Hospital. It led to the discovery of a set of novel biomarkers that could translate into a new diagnostic test for diagnosing and staging of this widespread disease.

Impact and Added Value

The work that Philips Research carried out within WP 3 and WP 4.20 of NACBO led to a substantial number of invention disclosures:

- 5 inventions relating to novel methods, materials and procedures,

- 1 additional invention was filed jointly by NACBO partners RP and IBCh and

- 1 additional invention filed jointly with the Aachen University hospital relates to novel biomarkers that could potentially be used to diagnose, monitor and/or stage prostate cancer.

- 2 invited oral presentations, 4 poster presentations and 1 MSc thesis.

All in all, the program with WP 3 and 4.20 was executed as planned and envisioned at NACBO start-up. In addition to the Deliverables, patent applications and publications generated, it allowed Philips Research to venture into a research field that was completely new for the company. The program led to many new contacts and options for on-development and, with the help of project.

WP4

Introduction and rationale

NACBO tasks primarily concerned with the integration and application of project outputs were bundled within WP4.  WP4 included basic and applied research together with demonstration activities designed to exploit the new materials, knowledge and procedures to realise community benefit. This WP also contains the task relating to toxicological evaluation of the materials and chemistry outputs from WP1 and 2. Person months dedicated to WP4 increased towards the project’s end.

WP4 was made up of  20 tasks and to which all partners (except HU) contributed and most tasks were interactive. Tasks one and two that were joint responsibilities of partners HPA and C were merged. Tasks thirteen and fourteen that were the sole responsibility of partner ECU were also merged. These changes were made in order to improve the clarity of reporting. One task (15) that was the responsibility of partner G was removed when that partner left the project at the end of project year 1. Finally, a new task (21) was added to enhance the ability of partner UU to exploit developments in erythrocyte loading.

There were 42 deliverables associated with WP4 all of which were made available within agreed timescales.

Principal results and achievements

Tasks 1 and 2 were the responsibilities of partners HPA and C and involved in silico and literature searches for the selection of target proteins, DNA sequences and SNPs  that could be exploited in detection or genotyping assays. These were described in a deliverable report ‘Probe sequences and antigens identified for methods development in diagnosis of infectious disease and SNPs in forensic SNP printing’. The identified targets were then tested in the laboratory to determine specificity. The work resulted in the creation of new assemblages of probes and useful sequences with potential for use in the characterisation of infectious agents or in human genotyping for forensic purposes. These were reported in the deliverable ‘Tested and validated set of probes available for immobilization to surfaces in the construction of flat surface microarrays/suspension arrays and for use in nucleic acid amplification based diagnostics’. The knowledge gained in this task was used as the basis for work in tasks 16, 18 and 19.

Task 3 (BI)  involved surface activation and optimization of nanomaterials with polypyrroles or carbazoles. Novel experimental conditions for the fabrication of 50 nm-sized cerium (IV) ammonium nitrate-stabilized magnetite nanoparticles were discovered. The presence of the Ce element was detected in the novel magnetic nanoparticles and this may explain the observed strong colloidal stability against detrimental aggregation. The work was described in two deliverables 1. ‘Disclosure of at least one mono or diCOOH Pyr/Cbz-ligand enabling magnetite stabilisation and composite purification (centrifugation). Full characterization of the intermediate magnetic Pyr- and/or Cbz-decorated stabilized composite before monomer oxidative monomer polymerization around it’. 2. Design of Experiments (DOE)-relating optimization of the CAN-stabilizing effect toward water-compatible magnetite-based nanosized particles’. A patent application 60/996,478 ‘Novel Inorg. Method for Stabilization of Magnetic Fe-oxide Nanoparticles’ has resulted from this work.

Task 4 (IBCH) involved surface coating of nanoparticles with perfluoro-polymers and polyaniline. A series of deliverable reports were produced describing progress on the refinement of coatings for controlled pore-size glass supports used in the synthesis of oligonucleotides. For example, ‘CPG based adsorbent modified with copolymers of aniline with 3-ABA for post-synthetic purification of oligonucleotides’. These materials were tested by partner P an important commercial producer of custom oligonucleotides. In a second strand of the work silica chips for use in surface enhanced laser desorption (i.e. prior to mass spectroscopy) were provided by partner RP for coating with functionilized polyanilines. The functionalised chips were tested by partner RP. The work lead to a joint invention disclosure (no. 294804  ‘Surface coating for laser desorption ionization MS of biomolecules’).

Task 5 ‘Carbon nanotube self assembly constructs’ was the work of partner BI. A deliverable report ‘Provision of at least one set of effective conditions for the successful oxidation of Pyr/Cbz, and/or Thiophene-based monomers in the presence of multi-walled carbon nanotubes’ led to further work in which the process was developed and optimised. Two different methods of self-assembling functional pegylated oxidized MWCNTs have been designed and successfully implemented. These methods used (i) the avidin-biotin biological interactions, and (ii) the DNA hybridization of two complementary 20-mer aminated DNA sequences for self-assembling.

Task 6 ‘Tuned, quantum dots/LNM contrasting of nanomaterials’ was the responsibility of RP and involved work to provide targeted optical markers for application in molecular medicine. Elements of the work were reported in the deliverable ‘Composite including bio-recognition elements and containing QDs/LNMs for diagnostically relevant contrasting’. Several invention disclosures emerged from the work, 297769 ‘Phosphate- & Vanadate-based luminescent nanoparticles for med.appl’, 298757 ‘Targeted contrast agent for molecular imaging’ ,  294976 ‘Red-emitting afterglow/storage pigments for in-vivo-diagnostics’  and 295502 ‘Monodisperse nano particles and their application’. The work contributed to the “Translate” activity within RP. “Translate” covers topics in preclinical and translational research in the fields of software for image processing and analysis, preclinical hardware, contrast agents and research support for translational studies.

Task 7 ‘Nanomaterials applications’  was performed by K, S and IBCH. Work by partner K had three strands; 1. Development and application of QD-Ab conjugates for use in in vivo cellular imaging. 2. Construction (via on-support synthesis of DGENTA), characterisation and application of metal atom chelating ligands on silica-magnetite nanoparticles. 3. The development of protocols and materials for multiplex qPRC detection of Listeria and Salmonella. Partner S developed recombinant Cryptosporidium parvum oocyst cell wall antigens and used these to develop an ELISA-based assay for detection of oocysts in stool specimens. The assay was passed to product development and marketing is expected in 2010. All the objectives for K were met with a PhD thesis currently awaiting examination and two manuscripts ready for submission for publication. Partner IBCH developed assays based on doped nanoparticles entrapped into polyelectrolyte shells formed on the particle surface by a layer-by-layer deposition technique.

Task 8 ‘Testing and optimisation of DNA labelling chemistries in RT-PCR, arrays’ was primarily the concern of partner P with the collaboration of partners HPA and C. Modifier reagents prepared in WP2.2 were applied in the automated synthesis of specialty doubly labelled oligonucleotides with covalently conjugated intercalator dyes. The probes also carried a fluorescent reporter dye selected from common fluorophores like fluorescein, Cy5, etc. Methods were devised for the purification of the probes by preparative HPLC and their optical properties were measured by UV/VIS and fluorescence spectroscopy. In particular, they were monitored for the occurrence of diagnostic changes in their fluorescence emissions during hybridization to complementary nucleic acids. Such testing nevertheless demonstrated very limited quenching or dequenching effects with perylene tetracarboxylic acid diimide as the intercalator which has been confirmed in qPCR experiments at HPA and C. Alternative systems based on similar labelling techniques and different intercalators were also designed and reagents for their realization in model systems were prepared under WP2.2. The technology is patent protected by P.

Task 9 ‘Toxicology studies involving project outputs’ was the responsibility of partners UU and IZ who performed in-vitro and in-vivo studies, respectively. UU used different human cell lines and assessed the effect of nanomaterials on cell numbers and used microarrays to detect changes in the levels of transcription of the genes. IZ examined cells to determine the location of nanomaterials administered to mice. A multilevel approach for evaluation of toxicity has been standardized. A total of 39 nanomaterials and/or nanomaterial components have been evaluated for in vitro toxicity. UU became part of the NanoImpactNet research network.

In tasks 10 ‘Optimisation of immobilisation/filling model substances on/in nanomaterials’, and 11 ‘Optimisation of immobilisation/filling drugs on/in nanomaterials’, UU were concerned with the immobilisation of drugs on surface-activated and non surface-activated carbon nanotubes and paramagnetic nanoparticles from WP1. Successful immobilization of Dexamthasone on carbon nanotubes and of NF-kB decoy oligonucleotides on superparamagnetic nanoparticles were achieved. In task 12 ‘Application in vitro and in vivo of output from task 11 in drug delivery’ UU then evaluated the pharmacological effects of the immobilised or co-entrapped drugs in primary human cell cultures (i.e. human macrophages)’. The evaluation of stability of Dex 21P and superparamagnetic nanoparticles co-encapsulated within human erythrocytes was done paving the way for the red cell loader developed in task 21.

Tasks 13/14, ‘EPR spin traps and conjugates for oximetry’, were performed by partner ECU. The first version of methods for preparation of PLA/PLA-PEG-PLA nanomaterials loaded with a novel TEMPO derivative-FC-TEMPO, two novel spin trap dyes and evaluation of their stabilities and EPR-responses were documented. The work lead to a patent

CN ZL200510027089.1  ‘Piperidine nitroxides(TEMPO)  EPR bioprobes and application’.

In task 16 ‘Testing of particle/suspension arrays’, HPA assembled a Luminex® bead array for the identification of the L1 region of human papilloma. All types that are associated with cervical cancer and the common low risk types were included. The potential of the bead array was described in a deliverable, ‘Report on the functionality of novel particle arrays’. This work was continued in task 19 with the successful transfer of the assay to the Papilloma Reference Laboratory where it is used for high throughput epidemiological studies.

Task 17, ‘Protein/oligo printing in nanoporous surface array fabrication’ was the concern of partner BI in collaboration with partner HPA for array printing. Conductive ITO electrodes covered by polyCOOH or ester-activated pentafluorophenyl polyCbz conductive films including corresponding dendrimers were prepared. Such films were the first ones to be produced as sensing adlayers. The fluorescence background of polyCbz films detrimentally affected surface interrogation by fluorescence in potential microarray applications.

In tasks 18, ‘Testing all model arrays in laboratory based model systems’, and 19 ‘Testing and optimisation of all best array variants in end applications’, partners HPA and C tested oligonucleotide arrays for detection of bacterial virulence genes and arrays of real-time PCRs for human SNP profiling respectively. This work led to the adoption of systems for characterisation of Staphylococcus aureus, Escherichia coli, Pseudomonas aeruginosa and Streptococcus pyogenes for epidemiological purposes. Partner C provided detailed data on a panel of SNPs allowing selection of finalised panel with optimal characteristics. The products are progressing toward adoption in partner laboratories.

Task 20 ‘Application of outputs from WP3 in diagnostic scenarios’, concerns the efforts of partner RP to apply knowledge gained within WP3 to the development of a system for analysis of clinical samples in mass spectroscopy with a SELDI front end. The work led to multiple invention disclosures i.e. 687155 ‘Site-spec., proteome-wide analysis of histidine-containing proteins’ , 296620 ‘Diagnosis of prostate cancer by one or more biomarkers’, 295015 ‘Method and device for quality control of chromatographic MS targets’ and 299207 ‘Canaldi technology for MS analysis of (biological) analytes’  Work on task 20 was reported jointly with RPs work within WP 3 (see addl. Details in WP 3).

Partner UU was responsible for task 21, ‘Developing a red cell loader prototype’. The first prototype of red cell loader was constructed and available for testing with biological samples.

This has led to the creation of a spin-off company EryDel  S.p.a. which is developing technologies for stabilising long term contrast agents in vivo and drug delivery vehicles having  raised 5 million Euro investment capital. The  ‘Red Cell Loader’ is now used in Phase II clinical trials.

## Impact

WP4 has led to the development of products, materials, chemistry, markers, kits and systems.  These are in the areas of diagnostic imaging, in vivo and in vitro diagnostics tools, materials, procedures (SELDI, forensics, infectious disease and the environment), materials and surface chemistry and novel O2 sensing probes.

Technical Deliverables for Whole Project

Year 1

| WP | Number | Deliverable Title | Lead Participant | Indicative Person-Months | Delivery date | Nature | Dissemination level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 17 | First version of a standardised production methodology (small scale) for 3 improved silica magnetite composite nanoparticles (TEOS, silicic acid and hybrids) | K | 18 | M11 | R | CO |
| 2 | 13 | Tested, capping reagent for oligonucleotide assembly chemistries with front end deprotection under basic conditions with no loss of capping efficiency | P | 4 | M08 | S | PU |
|  | 14 | CPG and agarose nanomaterials (2g each) possessing at least 3 structural variants of spacer units with defined hydrophobic and hydrophilic properties and of at least 2 different lengths |  | 4 | M08 | R | CO |
|  | 15 | Thioglycolic acid capped quantum dots (eg CdTe) quantum dots with 3 different emission colours (tuned luminescent properties with robust and scaled synthetic strategies | RP | 7 | M08 | S | PU |
|  | 16 | 3 thymidine phosphoramidite monomer synthons possessing novel base-labile phosphate protective groups and protocols for their use in oligonucleotide synthesis | P | 3 | M11 | S+R | PU+CO |

Year 2

| WP | Number | Deliverable Title | Lead Participant | Indicative Person-Months | Delivery Date | Nature | Dissemination Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1(30) | Protocol for the stable incorporation of nanomaterials and their constructs into erythrocytes | UU | 3 | M17 | R/S | CO |
|  | 2 | Preliminary characterisation (surface area, TEM,XRF, etc.) of nano porous surfaces produced above | BI | 3.5 | M17 | R | CO |
|  | 3 (28) | A set of templating conditions which guarantee in a reproducible function controlled architecture (morphology) mesoporous sieve material with characterised pore size | K | 6 | M17 | R | CO |
|  | 4 | Silica-magnetite produced by best method (silicic acid titration) available for distribution to other partners and surface activation with silane |  | 11 | M23 | S | CO |
| 1 | 5 | First version of a standardised production methodology for spherical silica magnetite with 3 different and defined diameters | K | 6 | M23 | R | CO |
|  | 6 | First method for a ‘one-pot-synthetic’ approach to silica-magnetite nanoparticles |  | 6 | M23 | R | CO |
|  | 8 | Optimised protocol for the silanisation of base silica-magnetite nanoparticles to –NH2 and –COOH forms and supply of protocols and activated materials to other partners |  | 11 | M23 | S | CO |

| 2 | 1(20) | Small scale synthetic method for at least 2 functionalised cyanine/merocyanine dyes | ECU | 3.5 | M14 | R | PU |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2(21) | A nucleoside loaded support for solid phase synthesis compatible with base-labile 5'-protection | P | 3 | M14 | S+R | CO |
|  | 3(22) | 3 thymidine phosphoramidite monomer synthons possessing novel phosphate protective groups and protocols for their use in oligonucleotide synthesis | P | 5 | M14 | S+R | CO |
|  | 4 (18) | Surface chemistries and materials modified with functionalized fluoropolymer coatings with optimized surface concentration of the functional groups through radiation induced post-copolymerization and post-block-copolymerization of TFE with AA. | IBCh | 0.5 | M14 | R | PU |
|  | 5(23) | A detailed evaluation of CPG materials developed in the project with novel spacers compared with commercial supports in oligonucleotide synthesis | P | 4 | M14 | R | CO |
|  | 6(25) | Optimized oxidative end-cap opening of MWCNTs yielding COOH- groups permitting synthesis of NH2- linked biotin or bis-biotin symmetrical derivatives with self assembling properties | BI | 1 | M14 | S+R | CO |
|  | 7(26) | Novel symmetrical/non-symmetrical electropolymerizable chiral COOH Py-/Cbz-monomers and their activated esters COX (N-hydroxysuccinimidyl, N-hydroxyphthalimidyl and pentafluorophenyl esters) using up-to-date yield optimized synthetic methodologies and (0.5-1.0 gram-scale) and full analytical/spectroscopic characterization |  | 0.5 | M14 | S+R | CO |
|  | 8(27) | Robust synthetic and electrochemical protocols for polyPy-/polyCbz-polymers deposition onto conductive SnO2, Sb/F-doped SnO2 and TiO2 nanocolloidal electrodes |  | 1.5 | M17 | R | CO |
|  | 9(33) | 3 uridine phosphoramidite monomer synthons possessing novel combinations of base-labile 5'-protection and acid labile 2'-protection and protocols for their use in RNA oligonucleotide synthesis | P | 4 | M17 | S+R | CO |
| 2 | 10 | A library of fully characterised bifunctional linker phosphoramidites with optimised functional group/protection pattern and various linker geometries and composition, at least 5 derivativates (5g each) | P | 6 | M20 | S+R | CO |
|  | 11 | Surface chemistries and materials modified with functionalized fluoropolymer coatings by casting of the solutions of copolymers of TFE with 2,2-bis-trifluoromethyl-4,5-difluoro-1,3-dioxol with following modification | IBCh | 0.5 | M22 | S+R | PU |

| 4 | 1 (31) | Experimental data to substantiate method and robust protocol for monomer synthesis | HPA | 2 | M16 | S | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2 (34) | Toxicological data with respect to bio compatibility of nanomaterials arising from WP1 logged on the website/ Scientific journals. | IZ | 9 | M17 | O | PU |
|  | 3 | Disclosure of at least one mono or diCOOH Pyr/Cbz-ligand enabling magnetite stabilization and composite purification (centrifugation). Full characterization of the intermediate magnetic Pyr- and/or Cbz-decorated stabilized composite before monomer oxidative monomer polymerization around it. | BI | 11 | M23 | R | CO |
|  | 4 (32) | Tested and validated set of probes and antigens from task 1 available for immobilization to surfaces in the construction of flat surface microarrays/suspension arrays and for use in nucleic acids amplification based diagnostic processes | HPA | 30.5 | (M17) M24 | S | CO |
|  | 5 | Three spin-trap dyes evaluated and tested in oximetry experiments in model systems | ECU | 5.5 | M23 | S | CO |

Year 3

| WP | Number | Deliverable Title | Lead Participant | Indicative Person-Months | Delivery Date | Nature | Dissemination Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1(9) | Nanoporous electrodes with desired properties: produced from at least 2 different materials with 3 different coating thicknesses and porosities | BI | 4 | M29 | S | CO |
|  | 2(11) | A report on methods of fluorescent nanoparticle preparation with embedded probes by nanoemulsion and polymer/surfactant interaction approaches | HU | 20 | M29 | R | CO |
| 1 | 3 | A set of novel ω-functional bolaform quaternary ammonium halide template compounds and consistent synthesis conditions to produce those compounds | K | 3 | M36 | R | CO |
|  | 5 | Report on dry-chemical methods as an initial processing step for CNT functionalisation and wetting | RP | 11.5 | M36 | R | CO |

| 2 | 1(12) | First set of doubly labelled probes comprising perylene diimide and reporter dyes at their 5'-ends, at least 10 HPLC-purified sequences | P | 2 | M26 | S+R | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2(13) | Aniline and p-nitrophenylacrylate-containing copolymer activated nanomaterials (at least 10 samples modified with aminated and carboxylated PNA and aniline-containing polymers) and CPG modified with copolymers of aniline with 3-ABA (2.0 to 0 gram-scale). | IBCh | 3.5 | M28 | S+R | PU |
|  | 3 | Polymer dispersions based on copolymer acrolein/styrene (200 – 700 nm) with inorganic nanocrystals (em=546 nm and 610 nm) and biological ligand (BSA) 8 samples (1 ml 5% of suspension) | IBCh | 3.5 |  | R | CO |
|  | 4(15) | Novel electropolymerisable COOH Pyr-/Cbz-monomers with at least one activated ester COX function (N-hydroxysuccinimidyl, or N-hydroxyphthalimidyl or pentafluorophenyl esters (0.5-1.0 gram-scale) containing at least a one tri- or tetra-aminated linker. Optimised synthetic amidations involving aminated linkers and full analytical/spectroscopic characterisation of monomers | BI | 5 | M29 | S+R | CO |
|  | 5(16) | Identification and characterisation of at least one ideal PEG polymer for sidewall protection of end-opened polyCOOH MWCNTs. |  | 18.4 |  | R | CO |
|  | 6(17) | LNMs with high QE, high stability, known toxicity and optimised excitation and emission spectra for use in diagnostics and/or medical imaging procedures | RP | 4 | M29 | S+R | CO |
|  | 7(18) | Modified nanocrystals by thiol bond formation (4 samples) and hydrophobic interactions (2 samples) | IBCh | 4 | M29 | R | PU |
|  | 8(19) | Small scale synthetic method for a series of nitroxide radicals, especially TEMPO derivatives as organic EPR oximetry materials (at least 8 different nitroxide radicals and 15 TEMPO derivatives) and evaluation of their EPR responses. | ECU | 5 | M29 | R | PU |
|  | 9 | Development and characteruisation of at least one acid-labile base-protective group for each of the deoxyribonucleosides dA, dC, and dG, which is removable within 24 hours at pH3 in aqueous buffer. | P | 15 | M33 | S+R | CO |
| 2 | 11 | Improved CPG solid phase supports for the synthsis of oligonucleotides based on optimized silanisation procedures (at least 0.5% higher coupling efficiency under standard synthesis conditions) | P | 12 | M36 | S+R | CO |
|  | 12 | Concept for and decision on alternative nanoparticles suitable for in vivo applications | RP | 8 | M36 | R+S | CO |

| 3 | 1 | Summary description of parameters that have a high impact on mass spectroscopy using model serum samples and RP’s sample holders. | RP | 0.5 | M25 | R | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |

| 4 | 1(4) | Tested and validated set of probes and antigens from Task 1 available for immobilisation to surfaces in the construction of flat surface microarrays/suspension arrays and for use in nucleic a amplification based diagnostic processes | HPA | 0.5 | M24 | S | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2(8) | At least one composite material incorporating a bio-recognition element containing QDs/LNMs for diagnostically relevant optical contrasting | RP | 4 | M29 | S | CO |
|  | 3(9) | A tested and validated magnetically-controlled lateral flow assay with a similar or better performance compared to conventional assays in terms of sensitivity and specificity | S | 10 | M29 | S | CO |
|  | 4 | Purified recombinant antigens specific to the oocyst cell wall of C. parvum |  | 3.3 | M28 | R+S | CO |
|  | 5(11) | Documented first version of methods for preparation of PLA/PLA-PEG-PLA nanomaterials loaded with a novel TEMPO derivative-FC-TEMPO and two novel spin trap dyes and evaluation of their stabilities and EPR-responses. | ECU | 7 | M29 | S | CO |
|  | 6 | CPG based adsorbent modified with copolymers of aniline with 3-ABA for post-synthetic purification of oligonucleotides. 2 to 6g of the samples and a protocol of their use. | IBCh | 3 | M34 | S+R | CO |
|  | 8 | Nucleoside loaded fluoropolymer-coated CPG for oligonucleotide synthesis. 2 to 6 g of the materials and protocols for their use. |  | 3.5 | M36 | S | CO |
|  | 9 | Preliminary report on coefficient of variation values for at least one (SELDI-ToF) sample preparation protocol using robotic pipetting. | RP | 8 | M36 | R+S | CO |
|  | 11 | A first version of a QD-Ab conjugate and relevant characterisation data regarding its use for in vivo cellular imaging | K | 21.5 | M36 | S+R | CO |

Year 4

| WP | Number | Deliverable Title | Lead Participant | Indicative Person-Months | Delivery Date | Nature | Dissemination Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1(13) | Robust TPRE method for surface activation of nanoparticles in suspension | K | 0.3 | M38 | R | CO |
|  | 2(14) | First version of a production methodology for stable dispersed suspensions of ultra-small magnetite nanoparticles |  | 0.8 | M41 | R | CO |
|  | 3 (15) | Delivery of a robust protocol for the synthesis of TiO2 and ITO nanowires by electrospinning | BI | 6.3 | M41 | R | PU |
|  | 4(17) | At least three novel supermicroporous silicates with preliminary characterisation data. | K | 2.5 | M41 | R | CO |
|  | 1(13) | 3 well characterised and optimised SiO2/TiO2 composite materials used in in vitro cell infiltration and hydroxylapatite nucleation studies with documented results |  | 6.5 | M49 | R | CO |

| 2 | 1 (13) | Report on optimised conditions for protein immobilisation onto polymer particles with embedded semiconductor nanocrystals | IBCh | 2 | M37 | R | PU |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2 (14) | Surface chemistries and materials modified with functionalised fluoropolymers (PFOB and EVE) through casting techniques with following chemical modification. The protocol and modified CPG (2.0 to 5.0 gram-scale). |  | 4 | M38 | R | CO |
|  | 3 (15) | A full set of 4 DNA phosphoramidites derived from the natural bases A, C, G and T, bearing suitable combinations of novel front-end and nucleobase protective groups for the adaption of oligonucleotide cycle chemistry with deblocking steps under basic conditions (10g each). | P | 5 | M39 | R | CO |
|  | 4 (17) | Surface chemistries and materials modified with functionalised fluoropolymers (poly-TFE-co-AA) obtained through ozone-induced copolymerization technique.The protocol and modified CPG (2.0 to 5.0 gram-scale). | IBCh | 11 | M41 | R | CO |
|  | 5 | Method of multicolour labeling of polymer particles by nanocrystals with different emission wave-lengths. |  | 20 | M45 | R | CO |

| 4 | 1(13) | Silica chips (at least two types) modified with functionilised polyanilines and PNA for use in SELDI analysis. | IBCh | 2 | M38 | S+R | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2(10) | Characterisation of doubly labelled probes comprising perylene diimide with C6-linker and reporter dyes (fluorecein and at least one dye with absorption max. > 530 nm) in hybridization assay | P | 3 | M39 | S+R | CO |
|  | 3(14) | Rare-earth phosphates embedded into polymer particles. 3 polymer based particles and rare earth phosphates. | IBCh | 3 | M40 | S | PU |
|  | 4(19) | Report on the functionality of novel particle arrays | HPA | 1 | M41 | R | CO |
|  | 5(20) | Report on the Design Of Experiments (DOE)-relating to optimisation of the oxidative deposition process of stabilizing polyCOOH polyPyr- and/or polyCbz-polymers around magnetite nanoparticles | BI | 3 | M41 | R | CO |
|  | 6 | Purification of additional recombinant antigens from C. parvum oocytes for enhancing the potency of the proposed immunoassay –follow on from D4 M28 | S | 3 | M42 | R | CO |
|  | 7 | Evaluation data on three probe sets | HPA | 4 | Delayed to M49 | R | CO |
|  | 8(15) | On support synthesis of DGENTA structure and characterisation of product. | K | 12 | M48 | R | CO |
|  | 9 | A first version of a working protocol and materials for the multiplex qPRC detection of 2 micro-organisms (Listeria and Salmonella) | K/UU | 12 | M48 | R | CO |
|  | 10 | Robust protocols for optimised QD-antibody conjugation and documented results relating to conjugate use in cell contrasting | K | 12 | M48 | R | CO |
|  | 11 | Polyclonal antibodies specific for C. parvum oocytes | S | 5 | M48 | R | CO |
|  | 12(18) | Protocols for the immobilisation of model drugs (hydrophobic molecules, peptides and oligonucleotides) on/in nanomaterials. A least three different types of model drugs from the classes of corticosteroid analogues, peptides and oligonucleotides on at least two different nanomaterials | UU | 4.5 | M48 | R/S | PU |

Year 5

| WP | Number | Deliverable Description | Lead Partner | Indicative person month | Delivery Date | Nature | Dissemination Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1(5) | 3 well characterised and optimised SiO2/TiO2 composite materials used in in vitro cell infiltration and hydroxylapatite nucleation studies with documented results | K | 2 | M49 | R | CO |
|  | 2 | A range of meso and macroporous materials for use in bone substitute materials |  | 10 | M59 | R | CO |
|  | 3(6) | CNT arrays optimised for high yield wet-chemical, oxidative modification and functionalisation | RP | 10 | M53 | R | CO |
|  | 4 | Report on preparation of a least 3 variants of nanoparticles having specific anti-bacterial activity and/or of specific biomolecular recognition properties prepared by polymer/surfactant interactions and nanomaterials. | HU | 20 | M58 | R | CO |
|  | 5 | Delivery of a performance report and supply of laboratory cells of DSSC (Dye Sensitized Solar Cell) based on nanoporous electrodes coated with metal oxides | BI | 14 | M59 | R | CO |

| 2 | 1(6) | Method and protocol for bioseparation of nucleic acids and proteins from bacterial lysates using cartridges packed with CPG modified with nano-layers of PTFE-AA | IBCh | 7 | M50 | R | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2(9) | Provision of an optimised oxidative protocol for the end opening/oxidation of multi-walled carbon nanotubes grown onto a silicon chip basis (CNT-based SELDI chips provided by the Phillips partner) - | BI | 4 | M53 | S+R | CO |
|  | 3(10) | Report on synthesis optical performance of a selection of LNMs described in the concept paper Deliverable 25 (M36), including activated surfaces suitable for linkage to disease-specific bio-recognition elements and optimised excitation and emission in the NIR optical window required for in vivo application. | RP | 9 | M53 | R | CO |
|  | 4(11) | Effective method to improve stability of the EPR-sensitive materials. | ECU | 4.5 | M53 | R | CO |
|  | 5 | Polymer particles embedded with nanocrystals with environment responsive properties. | IBCh | 4 | M58 | R | CO |

| 3 | 1(1) | Report on NACBO materials evaluated for use in SELDI-MS. | RP | 7 | M53 | R | CO |
| --- | --- | --- | --- | --- | --- | --- | --- |

| WP | Number | Deliverable Description | Lead Partner | Indicative person month | Delivery Date | Nature | Dissemination Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | 1(7) | Evaluation data on three probe sets | HPA | 3 | M49 | R | CO |
|  | 3(14) | Design Of Experiments (DOE)-relating optimization of the CAN-stabilizing effect toward water-compatible magnetite-based nanosized particles | BI | 7 | M53 | R | CO |
|  | 4(15) | An ELISA-based assay for detection of C. parvum oocysts in stool specimens | S | 5 | M53 | R | CO |
|  | 4(16) | Published data relating to in vivo contrasting using QD-Ab conjugates. | K | 12 | M59 | R | PU |
|  | 4(17) | Published data relating to construction, characterisation and application of metal atom chelating ligands associated with silica magnetite nanoparticles |  | 12 | M59 | R | PU |
|  | 5(16) | Report on the transfer of an array to use in an end-user laboratory | HPA | 20 | M 53 | R | CO |
|  | 6(17) | Provision of at least one set of effective conditions for the successful oxidation of Pyr/Cbz, and/or Thiophene-based monomers in the presence of multi-walled carbon nanotubes | BI | 4 | M53 | R | CO |
|  | 8(19) | CV values for improved QC protocol and for serum samples using robotic pipetting available (report) | RP | 10 | M53 | R | CO |
|  | 9(2) | Immobilization of at least one glucocorticoid analogue (selected from Dexa, Pred, Dex 21P and Pred 21P) on carbon nanotubes and NF-kB decoy oligonucleotide on superparamagnetic nanoparticles. Evaluation of stability of Dex 21P and superparamagnetic nanoparticles co-encapsulated within human erythrocytes | UU | 12 | M53 | R | CO |
|  | 10(21) | Evaluation of the pharmacological effect of drug immobilised or co-entrapped in/on nanomaterials in primary human cell cultures (i.e. human macrophages) |  | 11 | M53 | R | CO |
|  | 11(16) | Cell test data for diagnostically relevant composite available | RP | 10 | M53 | S+R | CO |
|  | 12(23) | Two novel EPR oxygen sensitivity materials. | ECU | 3.5 | M53 | R | CO |
|  | 13 | First prototype of red cell loader constructed and available for testing with biological samples | UU | 11 | M56 | S | CO |
| 4 | 14 | Silica chips modified with functionilized polyanilines for their use in SELDI-TOF-MS analysis (10 – 20 modified chips). | IBCh | 2 | M57 | R | CO |
|  | 15 | CPG modified with copolymer of TFE with AA through ozone-induced technique (50–100g loading) | IBCh | 4 | M58 | R | CO |
|  | 16 | Final version of QD cognates for biomolecular imaging documented and tested | K | 12 | M59 | R | CO |
|  | 17 | Final version of metal atom chelating documented and tested |  | 12 | M59 | R | CO |
|  | 18 | Published data relating to multiplex magnetic capture hybridisation and multiplex Real-Time PCR protocol for pathogen detection in seafood | K/UU | 24 | M59 | R | PU |

NACBO Exploitation Outputs – Whole Project

NACBO has been particularly successful in protecting and exploiting its IPR out puts. The following summary lists some principal examples of IPR protection and exploitation.

Three major classes of IPR were generated by NACBO:

- Trade secrets

- Patentable results

- Copyright

These relate specifically to the areas of:

- Diagnostic imaging (contrast agents)

- In vivo and in vitro diagnostics tools, materials, procedures (SELDI, forensics, infectious disease and the environment)

- Materials and surface chemistry (chemical synthesis, tissue engineering and [a] and [b] above)

- Novel O2 sensing probes (EPR)

- Energy (nanoporous electrodes)

Examples are

| Contrasting /Molecular Imaging Agents: |  |  |
| --- | --- | --- |
| Type | Title | Number |
| Pat Appl | “Delivery of contrasting agents for magnetic resonance imaging” (UU) | GB 2439747 |
| Pat CN | “Piperidine nitroxides(TEMPO) EPR bioprobes and application” (ECU) | ZL200510027089.1 |
| Pat Appl | “Novel Inorg. Method for Stabilization of Magnetic Fe-oxide Nanoparticles (BI) | 60/996,478 |
| Pat WO | " Method f. preparation of nanoparticlesfrom nanoemulsions” (HU) | 2005/102507 |
| Pat Appl | “Prep. of Silica nanocapsules from nano-emulsions” (HU) | 61/159,548 |
| Invent Discl | “Site-spec., proteome-wide analysis of histidine-containing proteins” (RP) | 687155 |
| Invent Discl | “Phosphate- & Vanadate-based luminescent nanoparticles for med.appl.” (RP) | 297769 |
| Invent Discl | “NIR emitters excitable in the VIS spectral range for biochem. and med. appl. (RP) | 296401 |
| Invent Discl | “Targeted contrast agent for molecular imaging” (RP) | 298757 |
| Invent Discl | "Nanoparticles and their application for imaging” (RP) | 296028 |
| Invent Discl | “Red-emitting afterglow/storage pigments for in-vivo-diagnostics” (RP) | 294976 |
| Invent Discl | "Novel NIR emitting composites” (RP) | 295143 |
| Invent Discl | "Preparation of nanoscale particles and their application” (RP) | 295179 |
| Invent Discl | “Monodisperse nano patricles and their application” (RP) | 295502 |
| Invent Discl | “Phosphate and Vanadate-based luminescent nanoscale particles for medical applications” (RP) | 297769 |
| Invent Discl | “Nanoparticle and its application for imaging” (RP) | 296028 |
| Invent Discl | “NIR Emitters excitable in the visible spectral range and their application in biochemical and medical areas” (RP) | 296401 |
| Pat Appl | “Methods for production and characterization for superparamagnetic erythrocytes” (UU) | EP2007/006349 |

| Diagnostics tools, materials, procedures: |  |  |
| --- | --- | --- |
| Type | Title | Number |
| Pat Appl | “Nucleoside phosphoramides with base-labile 5‘-protection“ (P) | 60 825175 |
| Invent Discl | “Purine DNA Phosphoramidites with new base protection to stab. DNA” (P) | N/A |
| Invent Discl | “Reporter molecules and probes” (P) | N/A |
| Invent Discl | “Diagnosis of prostate cancer by one or more biomarkers” (RP) | 296620 |
| Invent Discl | “Device comrising surface-attached , well-oriented CNTs” (RP) | 296572 |
| Invent Discl | “Method and device for quality control of chromatographic MS targets”(RP) | 295015 |
| Invent Discl | “Carbon nanotubes for MS analysis” (RP) | 299250 |
| Invent Discl | “Nanostructured device and method of making” (RP) | 299333 |
| Invent Discl | “Surface coating for laser desorption ionization MS of biomolecules” (RP/IBCh) | 294804 |
| Invent Discl | “Method and device for quality control of chromatographic MS targets” (RP) | 295015 |
| Invent Discl | “Site-specific proteome-wide analysis of Histidine-containing proteins and peptides” (RP) | 687155 |

In addition the project has led to:

- An Italian spin-off company EryDel S.p.a.  (UU) which is developing technologies for stabilising long term contrast agents in vivo and drug delivery vehicles. Its Red Cell Loader is now used in Phase II clinical trials. (5 million Euro investment capital to start company)

- A business model and  component options for a novel  preclinical business “TRANSLATE”  (RP)

- A formal collaboration agreement  between UU and RP

- Use of IP already developed in production processes and for the innovation of new products (P, S)

Dissemination of knowledge

In the past scientific knowledge and discoveries have mainly been imparted through publication in scientific journals but NACBO’s intention was to 'spread the word' about nanotechnology via numerous routes and in as broad a manner as it could to reach its goal.

Summary of NACBO Training & Education activities

- Organising workshops for individuals of all skills and knowledge levels.

- Organising research meetings on topics central to NACBO.

- Publishing scientific results in scientific journals.

- Presenting research results at meeting of learned societies, conferences and through the media.

- Raising public participation and awareness in science and technology particularly in nanobiotechnology via publicity, the project website etc.

- Specifically targeting women and women’s groups to increase their knowledge about and participation in science, engineering and technology (SET).

- Contributing to the development of EU standards regulations and policies.

- Improving public awareness about the safety of nanotechnology through risk assessment.

For full details of all dissemination activities during the lifespan of the project see the following table:-

NACBO Dissemination – Whole Project

| Year 1 Conferences and Seminars |  |  |
| --- | --- | --- |
| Presentations as an Invited Speaker (abstract) | K | Bruce IJ (2004) Nanoscience, Nanotechnology, Nanobiotechnology; most particularly the ingetrated project NACBO 3rd Asia Pacific Nanotechnology Forum, December 2004, Shanghai, China, Abstract p45-46 |
|  |  | Sen T and Bruce IJ (2005) Synthesis and surface functionalisation of magnetic nanoparticles for applications in biology BioNano 3: An International Conference on Bioananotechnology Research, Royal Society of Chemistry, University of Sussex Brighton, UK September 2005, Abstract p39 |
|  | ECU | Lan M et al (2005) Anti-oxidation investigation of several nitronyl nitroxide radicals. Beijing, China. 2nd Chinese National Chemical and Biochemical Engineering Annual Meeting. Abstract, Q059, 1008 |
|  | HU | Magdassi S (2005) Formation and applications of organic nanoparticles XVIIth European Chemistry at Interfaces Conference, ECIC-XVII, June 2005, Loughborough, England, Abstract p.70 |
|  |  | Nizti G and Magdassi S (2005) Nanoparticles based on polymer-surfactant interatcion. 19th Conference of the European Colloid and Interface Society ECIS-19, September 2005, Geilo, Norway, Abstract p.44 |
|  |  | Spernath L and Magdassi S (2005) A new menthod for the preparation of nanoparticles from nanoemulsions prepared by phase inversion temperature technique. 19th Conference of the European Colloid and Interface Society, ECIS-19, September 2005, Geilo, Norway, Abstract p237 |
| Presentations as an Invited Speaker (no abstract) | K | Bruce IJ (2005) 2nd International Conference on Advanced Materials and Nanotechnology, Queenstown, New Zealand. Feb 2005 |
|  | BI | Pomerantz Z et al (2005) The effect of Ion-Polymer Binding on the Ionic Diffusion in Dicarbozole-Based Conducting Polymers in 24th Israel Vacuum Society Meeting, Tel Aviv, Israel, Oct 2005 |
|  | UU | Magnani M (2005) Conference at Ospedale San Raffaele (MI) Italy Nov 2005 |
|  |  | Magnani M (2005) Erythrocytes-mediated drugs delivery. 15o Corso di Genetica Medica, Ospedale casa sollivo della sofferenza, San Giovanni Rotondo (FG) Italy June 2005. |
|  |  | Magnani M (2005) Presentazione attivitá precliniche e cliniche sull'uso di RBC come drug carriers and press release. (Ospedale Bambin Gesù, Roma, Italy) December 6-7th |
|  | IBCh | Zubov VP (2005) Composite Polymers Hydrogel as Novel Biomaterial. European Polymer Congress 2005, Moscow, Russia. June-July 2005 |
|  |  | Zubov VP (2005) Organo-Inorganic Nano-Composites and Hybrids as Novel Biomaterial of Medical Application. International Polymer Materials Engineering Conference 2005. Shanghi, China, September 2005 |
|  | HPA | Saunders NA (2005) Plenary Lecture: New molecular methods for accurate diagnosis of infectious diseas, 8th Croatian Congress of Clinical Microbiology, Zagreb, May 7th 2005 |
|  |  | Saunders NA (2005) Technology: what are the potential benefits? Association of Medical Microbiologists, Summer meeting Birmingham, June 16th 2005, |
|  | RP | Bachmann PK et al (2005) Industrial Applications of Diamond, Nanotubes and Amorphous Carbon Films: Selected options and future outlook. AVS-ICMCTF 2005 conference, San Diego, CA, USA May 4th, 2005 D2-1-1 |
|  |  | Bachmann PK et al (2005) Industrial Potential of CVD Diamond, Nanotubes and Amorphous Carbon Films: A Selection Presentation at European Course on Carbon Materials DECHEMA Frankfurt, November 21st, 2005 |
| Presentations as an Invited Speaker (no abstract) | G | Burke JF (2005) Biotechnology; generating the numbers, Institute of Physics, London UK, April 19th 2005, |
|  |  | Burke JF (2005) Generating the numbers LINK showcase meeting, Royal Society, London, UK, April 20th 2005 |
|  |  | Burke JF (2005) Biotechnology: generating the numbers, University of Southampton UK, May 16th 2005, |
| Posters | RP | Hummel H et al (2005) Tumour cell targeting quantum dots poster presented at the BioRiver Congress, Aachen Germany, March 15th-16th, 2005 |
|  |  | Hummel H et al (2005) Tumour cell Targeting luminescent nano particle poster presented at SMI (Soc.Mol. Imaging) Conference, Cologne Germany, September 7th-10th |
|  |  | Hummel H et al (2004) Tumour cell targeting luminescent nano particles poster and presentation at JAME workshop , Maastricht, Germany, December 17th 2004 |
|  | HU | Nizri G and Magdassi S (2005) Nanoparticles based on polymer-surfactant interaction. 19th Conference of the European Colloid and Interface Society, ECIS-19, September 2005, Geilo, Norway, Abstract, p. 44. |
|  |  | Spernath L and Magdassi S (2005) A new method for the preparation of nanoparticles from nanoemulsions prepared by phase inversion temperature technique. 19th Conference of the European Colloid and Interface Society, ECIS-19, September 2005, Geilo, Norway, Abstract, p. 237. |
| Seminars | BI | Zaban A (2005) Chemistry Department, Tel Aviv University, Israel January 2005 |
|  |  | Zaban A (2005) HMI Berlin, Germany February 2005 |
|  |  | Zaban A (2005) University of Bordeaux 1, Bordeaux June 2005 |
|  |  | Zaban A (2005) Imperial College, London November 2005 |
|  | UU | Magnani M (2005) Erythrocyte Technologies. Conference at Philips, Aachen, Germany February 2005 |
|  | HPA | Saunders NA (2005) Staphylococcus aureus virulence gene micro arrays for epidemiology, EuroSciCon meeting on 'Establishing, optimising and producing micro arrays', 14th January 2005 London |

| Year 2 Conferences and Seminars |  |  |
| --- | --- | --- |
| 1st NACBO Conference | UU/K | Universita degli Studi di Urbino (2006) 1st NACBO International Nanobiotechnology Conference. 11 - 13 September included 38 oral presentations and 27 poster presentations September 11 - 13th |
| Presentations as an Invited Speaker (abstract) | K | Sen T et al (2006) Surface Functionalisation of Magnetic Nanoparticles by Reverse Emulsion: a novel approach to silanisation for magnetic bio-separations. 6th International Conference on the Scientific and Clinical Applications of Magnetic Carriers, Krems, Austria, May 2006, Abstract p3 |
|  |  | Chandrapalan B et al (2006) Templated supermicroporous materials; accessing the void between zeolites and mesostructures for biotechnology applications Bristish Zeolite Association XXIX annual meeting, Ambleside UK, August 2006 Abstract p9 |
|  |  | Sen T et al (2006) Surface functionalisation of magnetic nanoparticles by reverse emulsion: A novel approach to silanisation for effective DNA hybridisation. 8th International Conference on Nanostructured Materials, Bangalore, India,. August 2006. Abstract p70 |
|  |  | Bruce IJ (2006) An integrated approach to nanomaterials innovation and use in biomedicine. EU China workshop on nanomaterials EU Commission, Burssels, Belgium. November 2006. Abstract p26 |
|  | HU | Magdassi S et al (2006) Formation and application of organic nanoparticles. 20th ECIS-18th ECIC Conference, Budapest, Hungry, September 2006. Abstract p. 96. |
| Presentations as an Invited Speaker (no abstract) | BI | Zaban A (2006) The jubilee nanotechnology symposium, Ramat-Gan, Isreal. May 2006 |
|  | HU | Nizri G et al (2006) Polymer-surfactant nanoparticles: formation and characterisation. 12th Israel Materials Engineersing Conference (IMEC), Beer Sheva, Israel. March 2006 |
|  |  | Spernath L and Magdassi S (2006) Formation of nanoparticles from nanoemulsions prepared by phase inversion method. 12th Israel Materials Engineering Conference (IMEC), Beer Sheva, Israel. March 2006 |
|  |  | Spernath L and Magdassi S (2006) Formation of nanoparticles from nanoemulsions prepared by the phase inversion method. 25th IVS Annual Conference & Technical Workshop, Tel-Aviv, Isreal,. October 2006 |
|  |  | Magdassi S et al (2006) Nanoparticles formed by polymer-surfactant interactions. 12th International Conference on Surface and Colloid Science, Beijing, China. October 2006 |
|  | ECU | Lan M (2005) The development of nanotechnology in Shanghai, Nanoharju Goes Global, Finland. Nov 2005 |
|  | RP | Bachmann PK et al (2006) Industrial potential of diamond and carbon nanotubes, European Course on Carbon Materials, DECHEMA, Frankfurt/M, Germany. November 2006 |
|  |  | Bachmann PK (2006) Carbon materials for medical applicaitons, lecture on the occasion of being appointed Honorary Professor at University of Electronic Science and Technology (UESTC), Chengdu, China. September 2006 |
|  |  | Schwamborn K et al (2006) Improvement of urine protein expression profiling with SELDI (surface enhanced laser desorption ionization): comparing different analytical techniques, regional SELDI - user meeting, Jean, Germany. May 2006 |
|  |  | Schwamborn K et al (2006) Improvement of urine protein expression profiling with SELDI (surface enhanced laser desorption ionization): comparing different preparation techniques, HUPO 5th Ann. World Congress, Long Beach, CA, USA. October 2006 |
| Seminars | K | Bruce IJ (2005) Nanobiotechnology at the University of Kent, Canterbury, UK. December 2005 |
|  | UU | Galluzzi L (2006) Nanotecnologie: un nuovo futuro, XVI week of Scientific Culture, University degli Studi di Urbino,. March 2006 |
|  |  | Magnani M (2006) Red blood cell mediated delivery of drugs and contrasting agents. Philips Research Laboratory, Hamburg. October 2006 |
|  | HPA | Saunders N et al (2006) Centre for Infection seminar 'Adapting microarray technology for use in reference microbiology' Health Protection Agency. March 2006 |
|  |  | Saunders N and Hallas G (2006) The 4th Symposium of the Welcome Trust funded multi-collaborative microbial pathogen microarray facility, Virulence-associated gene arrays for typing Staphylococcus aureus, Sanger Centre, Hoxton, Hall. May 2006 |
|  | BI | Lellouche J-P (2006) Controlled oxidative processes in the field of functional polymers. Diversity of applications or corresponding ploymers in Nano (bio) technology. Ben-Gurion University of the Negev. November 2006 |
| Posters | K | Sebastianelli A and Bruce IJ (2006) The chloride channel protein from Burkholderia cepacia strain 2a is essential for the catabolism of 2, 4-dichlorophenoxyacetic acid. Britian's Top Younger Researchers, House of Commons, UK. May 2006 |
|  |  | Sebastianelli A and Bruce IJ (2006) Lrp, NtrC, TfdR, ppGpp and sigma factor competition from a network which orchestrate the metabolism of 2, 4-D in Burkholderia cepacia strain 2a. 2nd FEMS, Congress for European Microbiologists, Madrid. July 2006 |
|  | RP | Schwamborn K et al (2006) Improvement of urine protein expression profiling with SELDI (surface enhanced laser desorption ionization): comparing different snalytical techniques, Regional SELDI User Meeting, Jena, Germany. May 2006 |
| Posters | RP | Schwamborn K et al (2006) Improvement of urine protein expression profiling with SELDI (Surface enhanced laser desorption ionization): comparing different sample preparation techniques, HUPA 5th Ann. World Congress, Long Beach, CA, USA. Oct ober 2006 |
|  | IBCh | Sizova SV et al (2006) Preparation of polymer-encapsulated nanocrystals (CdSe) ZnS for bioanalysis use. Biocompatible nanostructural materials and coatings for medicine. Russian School Conference of Young Scientists and Teachers, Belgorod, Russia. September 2006 |
|  |  | Yagudaeva E et al (2006) Surface modication of solid porous and non-porous surfaces with different polyanilines for bioanalyitical purposes. VIIth lecture devoted to academician Y.A. Ovchinnikov. October 2006 |
|  |  | Sizova SV et al (2006) New fluorescence polymer-containing reagents for bioanalysis. VIIth lecturing devoted to academician Y.A. Ovchinnikov. October 2006 |
|  |  | Sizova SV et al (2006) Polyacrolein latexes containing CdSe/ZnS nanocrystals for fluorescence labelling of biological objects. International conference on laser physics and optical technologies, Grodno, Belorussia. September 2006 |
|  |  | Sizova SV et al (2006) Polymer particles with embedded QDs for bioanalysis, III International Conference, Times of Polymers and Composites, Ischia, Italy. June 2006 |
|  | HU | Nizri G et al. (2006) Polymer-surfactant nanoparticles: formation and characterization. 12th Israel Materials Engineering Conference (IMEC), Beer Sheva, Israel, Poster session PS1-2, No. 32. March 2006, |
|  |  | Spernath L and Magdassi S (2006) Formation of nanoparticles from nanoemulsions prepared by phase inversion method. 12th Israel Materials Engineering Conference (IMEC), , Beer Sheva, Israel, Poster Session PS1-2, No. 35. March 2006 |
|  |  | Spernath L and Magdassi S (2006) Formation of nanoparticles from nanoemulsions prepared by the phase inversion method. 25th IVS Annual Conference & Technical Workshop, Tel-Aviv, Israel, Book of abstracts, p. P-NM-31. October 2006 |

| Year 3 Conferences and Seminars |  |  |
| --- | --- | --- |
| Presentations as an Invited Speaker ( abstract) | HU | Magdassi S (2007) Formation and application of organic nanoparticles, Internation Symposium on Recent Trends in Surface and Colloid Chemistry, Kolkata, India, November 15th-16th Abstract P.33 |
| Presentations as an Invited Speaker (no abstract) | K | Bruce IJ (2007) UK Russian Nanotechnology Conference, Queen Mary College, London UK November 27th |
|  |  | Bruce IJ (2007) Nanobiotechnology: the interface between nano and bio, Royal Dutch Electronics, Eindhoven, Netherlands. March 6th |
|  |  | Morris WB (2007) Computer based learning approaches to facilitate rapid and accurate molecular cytogenetic mapping in birds and mammals, International Chromosomes Conference, Amsterdam. August 25-29th |
|  |  | Waterbeemd M (2007) Silanes and surface activation with active-NH2 groups for application in biosciences, TNT2007 - Trends in Nanotechnology San Sebastian, Spain. September 3rd-7th |
|  |  | Sen T (2007) Nanoengineering of particle surfaces in suspension via tri-phasic emulsion for effective DNA hybridisation, Royal Society of Chemistry, London, UK. July 2nd-5th |
|  |  | Chandrapalan B (2007) Novel balaform surfactant and their use as templating agents in the synthesis of supermicropourous materials, NanoSMat, Algarve, Portugal. July 9th-11th |
|  | UU | Magnani M (2007) Evaluation of nanomaterials toxicology: in vitro and in vivo studies, 10th Annual Conference of the European Biosafety Association, Heidelberg, Germany. March 28th-30th |
| Presentations as an Invited Speaker (no abstract) | HU | Magdassi S et al (2007) Nanoparitcles formed by polymer-surfactant interactions, 9th Conference on Colloid Chemistry, Siofok, Hungary. October 3rd-5th |
|  | IBCh | Zubov V et al (2007) Chemical deposition of ploymer nano-layers on solid materials as the method of preparation of new biomaterial, Forth Cargin's Confeence, Polymer Science for XXI Centry, Moscow, Russia. January 29th - 2nd February |
|  | HPA | Saunders N (2007) Can a novel expression micro array explain observed differences in metallo-protease activity of clinical isolates of EMRSA-15 and EMRSA-16 obtained from a Surrey Hospital, IBMS, Birmingham, UK. September 25th |
|  | RP | Reska M et al (2006) SELDI-TOF-Massenspektrometrie- eine neue Möglichkeit der Diagnose von Prostatakarzinom? DPKK Meeting, Bonn, Germany. December 2nd |
|  |  | Chen Z et al (2007) Pietig Growth of Uniform Carbon Nanotube Arrays by Sandwich Technology, Asia Display 07, Shanghai, China. March 12-16th |
|  |  | Bachmann PK et al (2007) Industrial Potential of Diamon and Carbon Nanotubes, European Course on Carbon Materials, DECHEMA, Frankfurt/M, Germany. November 20th-21st |
|  | ECU | Lan MB (2007) Novel nanomaterials and correlative nanobiotechnology for EPR oximetry in vitro and in vivo 1st International Confernece on Bio-Enviro and Nanotechnologies, ICBENT, December 13th-14th |
|  |  | LAN MB International Conference on Bio-Mass Spectrometry and Drug Discovery, Shanghai, China. November 3rd |
|  |  | Lan MB (2007) Study of the nanomaterial loaded with novel spin trap dyes, 3rd Shanghai International Nanotechnology Cooperation Symposium, Shanghai, China. November 21st-23rd |
|  | BI | Lellouche J-P (2007) Electro & Chemical Oxidation Features of Novel Functional Pyr/Cbz-Based Oxidizable Monomers. Unprecedented Data on their Combinatorial Engineering. 58th Annual Meeting of the International Society of Electrochemistry, Banff, Canada. September 9-14th |
|  |  | Pomerantz Z (2007) Nano Energy Centre Workshop, 'Electrical Properties of Dicarbozole-Based Conducting Polymers' Beit-Shean, Israel, June 17-18th |
|  |  | Pomerantz Z (2007) The 26th IVS Annual Conference & Technical Workshop, 'Manipulation of Electrochemical and Spectroscopic Porperties of Dicarbozole-Type Conducting Polymers by off Backbone Substitution' Herzliya, Israel. October 11th |
|  | C | Pietrangeli I et al (2007) Selection, validation and testing NSNPs for human identification., African Society of Human Genetics (SfSHG), Cairo, Eqypt. November 2-5th |
|  |  | Spinella A Application of DNA profiles. The NACBO project's experience. O.P.C.O. (Osservatorio Permanente della Criminalitá Oranizzata. Siracusa, Sicily, Italy. September 22nd |
|  |  | Spinella A (2007) DNA Database: new technology, Ministry of Justice, Rome, Italy, November 8th |
|  |  | Spinella A (2007) NACBO project, High School of Police Department, Rome, Italy, October 8th |
|  |  | Giardina E (2007) Etica e genetica nel futuro dell'umanitá. Corso di Bioetica clinica dell'assistenza sanitaria, Fatebenefratelli Hospital, Rome, Italy. May 7th |
|  |  | Novelli G (2007) Analisi del DNA a scopo identifativo, Fondazione Veronesi per la scienza, Bologna, Italy. February 21st |
|  |  | Novelli G (2007) Il contributo del DNA alla cattura dell'uomo invisible. University of Pavia, Italy. Sep 6th |
|  |  | Novelli G (2007) La variabilitá del DNA e l'identificazione personale. Settimana della scienza. Urbino. April 27th |
|  |  | Novelli G (2007) Identificazione personale e l'analisi delle tracce di DNA, Scuola Internazionale Superiore degli dtudi avanzati, Trieste, Italy. April 26th |
| Presentations as an Invited Speaker (no abstract) | C | Novelli G (2007) Le biotecnologie e la genetica forense, Istituto Superiore de Sanitá, Roma, Italy, June 3rd |
|  |  | Novelli G (2007) Le Bioscienze nel Lazio, Instituto Superiore Sanitá, Roma, Italy. May 22nd |
| Seminars | K | Bruce IJ (2007) Synthesis and surface pattering of ordered nano and circo-particulates, Kings College, London, UK. June 10th |
|  |  | Hertz A (2007) Tissue engineering and bone substitution, University of Urbina, Urbino, Italy. May 25th |
|  | BI | Lellouche J-P (2006) New Aspects in Jointed Fields of Functional Conducting Polymers & Nano(bio)technology, College of Judea & Samaria, Israel. December 6th |
|  | UU | Amagliani G (2007) Le Nanobeads magnetiche in microbiologia. University of Urbino, Urbino, Italy. May 21st-25th |
|  |  | Ambrosi G (2007) Nanotubi di carbonio in biologia. University of Urbina, Urbina, Italy. May 21st-25th |
|  |  | Chirantini L (2007) Nanobeads per la veicolazione di PNA, University of Urbino, Urbino, Italy. May 21st-25th |
|  |  | Galluzzi L (2007) Applicazioni di nanoparticelle magnetiche nel monitoraggio ambientale, University of Urbino, Urbino, Italy. May 21st-25th |
|  |  | Rossi L (2007) Eritociti come carriers di farmaci. University of Urbino, Urbino, Italy. May 21-25th |
|  | HPA | Saunders N (2007) Workshop course on Miccary design fabrication and use. Health Protection Agency, London, UK. April 23-26th and Oct 30th-1st Nov |
|  |  | Sanunders N (2007) Investigating Staphylococcus aureus virulence-associated genes using microarray technology - SGM Manchester, UK. Mar 26th-29th |
|  | C | Giardina E (2007) L'identitá genetica@ lo studio dell impronte del DNA. University of Urbino, Italy. Mar 14th |
| Posters | K | Sebastianelli A and Bruce IJ (2007) Lrp, NtC, TfdR, ppGpp and sigma factor competition form a network that orchestrates the metabolism of 2,4-D in Burkholderia cepacia strain 2a, Society for General Microbiology meeting, Manchester, UK. March 26th-29th |
|  |  | Sebastianelli A and Bruce IJ (2007) The complete characterization of plasmid pIJB1 from Burkholderia cepacia strain 2a reveals its evolution as modular and unique, Society for General Microbiology, Manchester, UK. March 26-29th |
|  | BI | Pomerantz Z (2007) The effect of ion-polymer binding on the ionic diffusion in dicarbazole-based conducting polymers. The 72nd meeting of the Israel Chemical Society, Tel Aviv, Israel. February 6th-7th |
|  | IBCh | Zubov VP, Yagudaeva YE, Kapustin DV, Generalova AN (2007) Deposition of Polymer Nanolayers on Solid Materials and Particles as a Way to Prepare Novel Biomaterials. EPF-2007 (Portoroz, Slovenia), July 2nd-6th, P. 34. |
|  |  | Sizova SV, Generalova AN et al (2007) Novel fluorescent polymer containing reagents for bioassay. XVIII Mendeleev Congress on General and Applied Chemistry. Material Chemistry, Nanostructures, and Nanotechnologies, V. 2, p. 518. |
|  |  | Prostyakova AI et al (2007) Modification of porous silica with fluorocontaining polymers through ozonolysis-inducing polymerization method. XVIII Mendeleev Congress on General and Applied Chemistry. Material Chemistry, Nanostructures, and Nanotechnologies. Moscow. September, 23rd-28th. P. 472. |
|  | UU | Chiarantini L et al (2007) Cytotoxicity of nanoparitcles, 'Innovation in drug delivery: from biomaterials to devices.' University Congress Centre (UCC), Naples, Italy. Sep 30th - Oct 3rd |
|  | C | Pietrangeli I et al (2007) SLAC24A5 vene as ancestry informative marker in human populations, African Society of Human Genetics (AfSHG), Cairo, Egypt. November 2nd-5th |
|  | UU/RP | Galluzi L et al (2007) In vitro evaluation of nanomaterials toxicity, ESF-EMBO symposium, Probing Interactions Between Nanoparticles/Biomaterials & Biological Systems, St Feliu de Guixols, Spain. November 3rd-8th |

| Year 4 Conferences and Seminars |  |  |
| --- | --- | --- |
| Presentations as an Invited Speaker (abstract) | K | Hertz A et al (2008) Control of ordered/disordered porous structures in SiO2 monoliths and SiO2/TiO2 composites for applications in bone tissue engineering, NanobioEurope 2008, Barcelona, Spain, June 9th- 13th Abstract p69 |
|  | IBCh | Oleinikov VA et al (2008) Novel polymer reagents with encapsulated fluorescent semiconductor CdSe(ZnS) nanocrystals for bioanalysis. III International Conference on Colloid Chemistry and Physicochemical Mechanics, Moscow State University, Moscow, Russia, June 24th – 28th Abstract CL47 p200-202 |
|  | HU | Magdassi S et al (2008) Formation of organic nanoparticles from nanoemulsions, ECIS Conference, Cracow, Poland, August 31st- Sept 5th. Abstract p. 155. |
| Presentations as an Invited Speaker (no abstract) | HPA | Mohammed D (2008) Comparative genomics of clinical Staphylococcus aureus strains: a microarray based study, International Symposium on Staphylococci and Staphylococcal Infections, Cairns, Australia, September 7th |
|  | BI | Lellouche J-P (2008) Magnetic Nanosized Composites for the Detection of DNA Hybridization - Platform Optimization Using the Combinatorial Engineering of Functional (polyCOOH) polyPyrrole/polyCarbazole-Based Polymers, ILANIT/FISEB 2008 Session Nanobiology: the Interplay between Biology and Nanoscience, Eilat, Israel Jan 28-31st |
|  |  | Lellouche J-P (2008) A Novel Highly Effective Methodology for the Stabilization of Magnetite Nanoparticles Against Detrimental Aggregation. Detection of a Model DNA Analyte Using an Enzymatic Amplifying System, - The Applications of Microparticles in in vitro Diagnostic & Biotech Applications, Barcelona, Spain, March 27th |
|  |  | Zaban A (2008) Dye-Sensitized Solar cells for the Energy Mix of Sustainable Future, The 73rd Annual Meeting of the Israel Chemical Society, Jerusalem, Israel, February 4th-5th. |
|  |  | Zaban A (2008) Nanoporous electrodes for electrochemical systems, Nanotechnology Workshop, Haifa Israel, March 17th. |
|  |  | Zaban A (2008) Nanoporous electrodes for electrochemical systems, Nanotechnology Workshop, Jerusalem, Israel, April 6th. |
|  | RP | Bachmann PK (2008) Industrial Potential of CVD Diamond and Carbon Nanotubes, DECHEMA European Course on Carbon Materials, DECHEMA-House, Frankfurt/Main, Germany, November 20th-21st, 2008 |
|  | ECU | Lan MB (2008) Leading the development with the innovations of Materials. The 5th Sino-Europe International Chemical Manufacturing Studying & Researching Project Cooperation Symposium, November 13th-14th |
| Seminars | UU | Magnani M (2008) Globuli rossi per la veicolazione di farmaci e mezzi di contrasto. Ospedale Casa sollievo della sofferenza, S. Giovanni Rotondo (Foggia) October 16th |
|  | IBCh | Prostyakova AL et al (2008) Modification of Porous Silica with Fluorocontaininf Polymers through Ozone-Induced Polymerization, XX Winter International Scientific School, IBCh, Moscow, Russia, February 11th–15th. Abstract P129 |
|  |  | Generalova AN et al (2008) Submicron copolymer particles with encapsulated fluorescent semiconductor CdSe(ZnS) nanocrystals for bioanalysis. III International Conference on Colloid Chemistry and Physicochemical Mechanics, Moscow State University, Moscow, Russia, Jun 24th -28th |
|  |  | Prostyakova AI, Kapustin DV, Zubov VP (2008) Polymercontaining adsorbents for obtaining of high-purified biopolymers. III International Conference on Colloid Chemistry and Physicochemical Mechanics. Moscow, Russia. June 24th -28th, Abstract P. 60. |
|  | HU | Nizri G et al (2008) Nanoparticles formed by polymer-surfactant interactions, Book of abstracts, p53 (Best poster prize) The Hebrew University Center for Nanoscience and Nanotechnology, Annual conference, Zichron Yaacov, Israel, April 29th-30th. |
| Seminars | HU | Spernath L and Magdassi S (2008) Organic nanoparticles and nanocapsules obtained from nanoemulsions prepared by phase inversion methods, Abstract, p55, The Hebrew University Centre for Nanoscience and Nanotechnology, Annual conference, Zichron Yaacov, Israel, April 29th -30th |
|  | HPA | O’Dowd D et al (2008) Zymography and expression microarray comparison of EMRSA 15 and 16, International Symposium on Staphylococci and Staphylococcal Infections, Cairns, Australia, September 7th |
|  |  | Mohamed D et al (2008) Microarray-based typing of clinical Staphylococcus aureus strains, Staphylococcus GBI, Leeds, UK, July 10th - 11th |
|  |  | Swift C et al (2008) Genotyping of oncogenic human papillomaviruses: A sensitive high-throughput system coupling a novel multiplex PCR with Luminex xMAP technology, HPA Conference, Warwick, UK, September 15th – 17th |
|  |  | Swift C et al (2008) Genotyping of human papillomaviruses: A sensitive high-throughput system coupling a novel multiplex PCR with Luminex xMAP technology, Eurogin, Nice, France, November 12th – 14th |
|  |  | Coelho J et al (2008) Microarray-based identification of Staphylococcus spp. British Blood Transfusion Society, Llandudno, Wales, September 11th-14th |
| Posters | HPA | Mohammed D et al (2008) Comparative genomics of clinical Staphylococcus aureus strains: a microarray based study, International Symposium on Staphylococci and Staphylococcal Infections, Cairns, Australia, September 7th |
|  | C | Pietrangeli I et al (2008) Whole Genome Amplification (WGA) in forensic SNP profiling European Society of Human Genetics Barcelona, Spain, May 31st- Jun 3rd. |
|  | RP | G. Schlosser et al (2008), "Surface-attached carbon nanotube arrays for matrix-assisted laser desorption/ionization mass spectrometry", presented at the 26th Informal Meeting on Mass Spectrometry, 4-8th May, Fiera di Primiero, Italy, 4-8th May |
|  |  | C. Bremer et al (2008),, "Up-conversion nano materials for optical molecular imaging", poster presented at the World Molecular Imaging Congress, Nice, France, September 10th -13th |
|  | UU | Amagliani G et al (2008) Rilevazione di Salmonella e Listeria monocytogenes mediante nanobeads magnetiche e real-time PCR. I° Congresso nazionale "Biotecnologie Medicina & Salute" Rimini, Italy, March 14th-15th |
|  | BI | Pomerantz Z et al (2008) Manipulation of Electrochemical and Spectroscopic Properties of Dicarbazole-Type Conducting Polymers by Off Backbone Substitution, 73rd Annual Meeting of the Israel Chemical Society,Israel, February 4th-5th |

| Year 5 Conferences and Seminars |  |  |  |
| --- | --- | --- | --- |
| Presentations as an Invited Speaker | K | Bruce IJ Pittcon 2009, Chicago, USA. Plenary Mar 2009 Abstract 2390-4 |  |
| Presentations as an Invited Speaker (no abstract) | K | Bruce IJ European Union Joint Research Centre, Ispra, Italy. Mar 2009 |  |
|  |  | Bruce IJ Fermentas UAB, Vilnius, Lithuania. Apr 2009 |  |
|  |  | Bruce IJ Leatherhead Food Research Association; Nanoscience in Foods; Opportunities and Challenges, Surrey, UK May 2009 Invited speaker |  |
|  |  | Bruce IJ Tabriz University of Medical Sciences, Tehran University of Science and Technology, Iranian Institue for Stem Cell Research, Iran May 2009 |  |
| Presentations as an Invited Speaker (no abstract) | BI | Lellouche J-P (2009) Conducting Polymers in Nano(bio)technology - Some Recent Insights , The Vulcani Center, Israel. Sept 2008 |  |
|  | BI | Lellouche J-P et al (2009) Core-Shell and Raspberry-like Nanosized Composites based on Hybrid Silica Nanoparticles and on a Functional polyCarbazole Conducting Polymer - A New Concept of Fabrication for Dual Phase Nanocomposites - Hybrid Materials, Tours, France. Mar 15th-19th |  |
|  |  | Schlosse G et al (2009) Surface-attached carbon nanotube arrays for matrix-assisted laser desorption/ionization mass spectrometry. 26th Informal Meeting on Mass Spectrometry, Fiera di Primiero, Italy. May 4th-8th |  |
|  |  | Zaban A (2009) Hybrid and Organic Photovoltaics Conference (HOPV 2009), Benidorm Spain. 'Core-Quantum Dot-Shell Mesoporous Electrodes for Third-Generation Solar Cells'. May 10th-13th |  |
|  |  | Zaban A (2009) The 2nd OASIS Conference, Tel-Aviv (Israel). New Configurations for Improved Spectral Matching of Third-Generation Solar Cells. Mar 16th-17th |  |
|  |  | Zaban A (2009) Nano Israel conference, Jerusalem (Israel). Core / Quantum Dot / Shell Mesoporous Solar Cells. May 30th-31st |  |
|  |  | Zaban A (2009) Modification of the Semiconductor-Sensitizer-Electrolyte Interfaces for Efficient Quantum-Dot sensitized solar cell,E-MRS / Symposium : A, Mesoscopic Dye Sensitized and Organic Heterojunction Solar Cells, Strasbourg, France, June 8th-12th |  |
|  | ECU | Lan M (2009) Synergy Action Model of effect Components based on Functional-targeting inner a medicinal Plant, Symposium on herbalome sponsored by Chinese Academy of Sciences. Aug 2nd-4th |  |
|  |  | Lan M (2009) The Development of Nanoscience & Nanotechnology in Shanghai - Cooperation between Shanghai and Australia. Opportunities for Shanghai – Queensland science and technology partnerships. June 26th |  |
|  | UU | Galluzzi L et al (2009) In-vitro assays for evaluation of nanomaterials cytotoxicity mechanisms presented at 2009 NanoImpactNet Conference, Lausanne, Switzerland Mar 23rd-27th |  |
|  |  | Mambrini G(2009) Enhanced therapies though erythrocytes. Healthcare Biotech Forum - Rome, 30th - 31st Mar (Awarded presentation) |  |
|  |  | Magnani M (2009) Therapeutic targeting of macrophages in HIV infection. 7th international workshop on HIV, cells of macrophage/dendritic lineage and other reservoirs. Colombaro di Corte Franca (BS)- ITALY. April 19th-21st |  |
|  |  | Magnani M (2009) Erythrocytes as Ferries for Drugs and Contrast Agents,. Philips Health Colloquium. Feb 11th |  |
|  |  | Magnani M (2009) Erythrocytes as Ferries for Drugs and Contrast Agents,. National Meeting of the Italian Pharmaceutical Society, Rimini June 11th |  |
|  |  | Amagliani G et al (2009) Development and application of a Magnetic Capture Hybridisation (MCH) and multiplex Real-Time PCR protocol for pathogen detection in seafood. 2nd NACBO International Nanobiotechnology Conference. Rome July 7th-9th |  |
|  |  | Magnani M (2009) Engineering Red Blood Cells for the Delivery of Drugs and Contrasting Agents 54th Meeting of the Italian Society of Biochemistry and Molecular Biology; Catania Sept. 23rd-27th |  |
| Presentations as an Invited Speaker (no abstract) | S | Kopelowitz J et al (2009) Innovation in diagnosis of gastro-intestinal protozoan parasites, Israeli Society for Parasitology Protozoology and Tropical Diseases. Annual meeting 2008. Kfar Hamaccabiah-Ramat gan and The Weizmann Institute, Israel. Dec 17th-18th |  |
|  | S | Gross S et al (2009) Innovation in diagnosis of gastrointestinal protozoan parasites. European Congress of clinical Microbiology and Infectious Diseases (ECCMID), Helsenki, Finland May 16th-19th |  |
|  |  | Kopelowitz J et al (2009) Innovation in diagnosis of gastro-intestinal protozoan parasites, FEMS Federation of European Microbiological Societies. 3rd Congress of European Microbiologists Gothenburg, Sweden, June 28th-July 2nd |  |
|  | HU | Magdassi S (2009) Formation and Application of Nanoparticles. Lecture given to Nanoprogram for graduate students of Technion, Israel. |  |
|  |  | Magdassi S (2009) Colloid science in biological and medical applications (Plenary lecture). 23rd Conference of the European Colloid and Interface Society (ECIS), Antalya, Turkey. Sept 6th-11th |  |
|  |  | Anavi G et al (2009) Formation of organic submicron particles from nanoemulsions by low energy emulsification. NanoIsrael, Jerusalem, Israel. Mar 30th-31st |  |
|  | RP | Bachmann PK (2009) Carbon Research at Philips Research. Philips International Symposium on Emerging Materials, Philips Research, Aachen, Germany Feb 4th-5th |  |
|  | RP | Bachmann PK et al (2009) Nano-Biotechnology at Philips Research: From Material Sciences to Clinical Applications invited presentation at the 2nd Conf. Nano e Biotecnolologie per Diagnostica e Terapia, Urbino, Italy, Sept 10th |  |
| Seminars | UU | Magnani M (2009) Enhanced Therapies Through Erythrocytes Presentation to Dompè Pharma, Milan Mar 20th |  |
|  |  | Magnani M (2009) New Drug Delivery Systems in Transplantation Meeting of the Transplanted Patients Association, Fano, Presentation to Menarini SpA, Florence April 28th |  |
|  |  | Magnani M (2009) Drug Delivery and Targeting by Human Red Blood Cells, University of Rome Tor Vergata, June 24th |  |
|  |  | Magnani M (2009) Red Blood Cells Mediated Delivery of Drugs and Contrasting Agents. Policlinico Gemelli Rome Sept 30th |  |
|  |  | Magnani M (2009) Red Blood Cells Mediated Delivery of Drugs and Contrasting Agents. Presentation to ROCHE , Bologna Oct 1st |  |
|  |  | Magnani M (2009) Red Blood Cells Mediated Delivery of Drugs and Contrasting Agents. PhD School in Biotechnology, University of Catania, Oct 2nd |  |
|  | BI | Lellouche J-P (2009) Fabrication of Magnetic Nanocomposites for the Detection of DNA Hybridization, Ministry of Justice, Jerusalem, Israel. June 25th |  |
|  |  | Lellouche J-P (2009) Core-Shell and Raspberry-like Nanosized Composites based on Hybrid Silica Nanoparticles and on a Functional polyCarbazole Conducting Polymer - A New Concept of Fabrication for Dual Phase Nanocomposites - Hybrid Materials Tours, France. Mar 15th-19th |  |
|  |  | Lellouche J-P (2009) Conducting Polymers in Nano(bio)technology - Some Recent Insights, the Vulcani Center, Israel. Sept 22nd |  |
| Seminars | BI | Lellouche J-P (2009) Use of Design Of Experiments (DOE) for the Optimization of Nanomaterial Processing, Challenges in Global Product Development: Developing Rugged and Robust Products, Processes and Specifications, Bar Ilan University, Ramat-Gan, Israel. Mar 31-Apr 1st-2nd |  |
|  | BI | Peled A, et al (2009), Core-shell and raspberry-like nanocomposites based on hybrid silica nanoparticles and on a functional polycarbazole polymer, NanoIsrael, Jerusalem, Israel Mar 30th-31st |  |
|  | IBCh | Prostyakova AI et al (2009) Development of new polymer containing carrier for bioanalysis. International Conference in Biomolecular Science in honor of the 75th anniversary of the birth of Professor Yuri Ovchinnikov. Moscow – Pushchino. Sept 28th - Oct Abstract. V. 2. P. 194-195. |  |
|  |  | Sizova SV et al (2009) New polymer conjugates of semiconductor nanocrystals (CdSe)ZnS for biotechnology, In: V International Congress "Biotechnology-state of art and Prospects of Development", Moscow , Russia, March 16th-20th |  |
| Posters | UU | Galluzzi L et al (2009) In vitro assays for evaluation of nanomaterials cytotoxicity mechanisms. 1st NanoImpactNet Conference “For a healthy environment in a future with nanotechnology” Lausanne, Switzerland. Mar 23rd-27th |  |
|  | HU | Anavi G et al (2009) Formation of organic submicron particles from nanoemulsions by low energy emulsification. NanoIsrael, March, Jerusalem, Israel. |  |
|  | C | Giardina E et al (2009), Whole Genome Amplification of single cell: application in forensic SNP profiling. European Society of Human Genetics, Vienna, Austria. May 23rd-26th |  |
|  |  | Pietrangeli I et al (2009) Applicazione della MDA (Multiple Displacement Amplification) nella pratica forense. XII Congresso SIGU (Italian Society of Human Genetics), Torino. Nov 8th-11th |  |
|  | RP | Schlosser G et al (2009) Surface-attached carbon nanotube arrays with inherent matrix activity for MS-based bioanalytics. Philips International Symposium on Emerging Materials, Philips Research, Aachen, Germany. Feb 4th-5th |  |
|  |  | Lewalter A et al (2009) CNT cathodes for novel distributed x-ray sources. Philips International Symposium on Emerging Materials, Philips Research, Aachen, Germany. Feb 4th-5th |  |
|  | S | Gross S et al (2009) Innovation in diagnosis of gastrointestinal protozoan parasites. European Congress of clinical Microbiology and Infectious Diseases (ECCMID), Helsenki, Finland. May 16th-19th |  |

| Year 1 Books, Chapters and Papers |  |  |
| --- | --- | --- |
| Book Chapters | K | del Campo A and Bruce IJ (2005) Biomedical diagnostics and nanotechnoogy' in Diagnostics and high throughput screening, Malsch I., Ed., Marcel Dekker ISBN 0824725794. 75 -112 |
|  |  | Bruce IJ et al (2005) Key for tomorrow: nanotechnology in food analysis' in Rapid methods for biological and chemical contaminants in food and feed van Amerongen A, Bnarug D and Lauwaars M, Eds. Wageningen Academic Publishers, Holldand. ISBN 9076998531. 387-408 |
|  |  | del Campo A and Bruce IJ (2005) Novel solid supports and efficient surface chemistries for the manufacture of DNA arrays in the series 'Topics in Current Chemistry', Ed. Wittmann, C Springer Verlag GmbH , Berlin, Heidelberg and New York ISBN 10 3-540-28437-0. 78-106 |
| Scientific Articles | K | del Campo A et al (2005) Multifunctional magnetite and silica-magnetite nanoparticles: synthesis, surface activation and applications in life sciences J. Mag. Mag. Mater., 293, 33-40 |
|  |  | Sen T and Bruce IJ (2005) Surface modification of magnetic nanoparticles with alkoxysilanes and their application in magnetic bioseparations Langmuir, 21, 7027-7035 |
|  | BI | Lellouche J-P et al (2005) Polydipyrrole and polydicarbazole-nanorods as new nanosized supports for DNA hybridization, Chem. Commun. 2005, DOI: 10. 1039/b502483h |
|  |  | Lellouche J-P et al (2005) Magnetically responsive carboxylated magnetite-polydipyrrole/polydicarbazole nanocomposites of core-shell Morphology. Preparation characterizations and use in DNA hybridization, J. Am. Chem. Soc., 2005, 127(34), 11998-12006 |
|  | ECU | Lan MB (2005) Investigation of functional organic materials used as EPR oxygen biosensors. China Medical Engineering, 12(3): 132-137 |
|  |  | Lan MB et al (2005) Properties of Benzothiazole Cyanine Dyes with Carboxyl Group. Journal of East China University of Science and Technology (Natural Science Edition), 31 (5), 626-629, 661 |
|  | HU | Nizri G and Magdassi S (2005) Solubilization of hydrophobic molecules in anaoparticles formed by polymer-surfactant interactions, J Colloid Interface Sci., 291. 169-174 |

| Year 2 Books, Chapters and Papers |  |  |
| --- | --- | --- |
| Book Chapters | IBCh | Kapustin DV et al (2006) New Polymer-Coated Materials for One-Step Separtion of Nucleic Acids in Frontiers in DNA Research. Corey R Woods, Editor., Nova Science Publishers, USA. 113-136, ISBN 1-59454-925-7, |
|  | BI | Lellouche J-P (2005) Carboxylated Polydipyrrole and Polydicarbazole Magetite Nanocomposites for DNA Attachment and Hybridization in the series Nanofabrication Toward Biomedical Applications-Biofunctionalization of Nanomaterials. Dr Challa Jumar Editor, Wiley-VCH, London, New York and Tokyo, 299-329, ISBN 527 31115 7 |
| Scientific Articles | K | T Sen et al (2006) Mesoporous Silica-Magnetite Nanocomposite: Fabrication and applications in Magnetic Biop-Separations. J. Am. Chem. Soc. 128, 7130-7131. |
|  |  | Sebastianelli A and Bruce IJ (2006) Tn5530 from Burkholderia cepacia strain 2a encodes a chloride channel protein essential for the catabolism of 2, 4-dichlorophenoxacetic acid. Environ. Microbiol., 9, 256-265 |
| Scientific Articles | K | Sen T et al (2006) Dispersion of Magnetic Nanoparticles, Micro & Nano Letts., 1, 39-42 |
|  | BIO | Lellouche J-P et al (2007) Novel Crboxylated Pyrrole and Carbazole Based Monomers. Synthesis and Electro-Oxidation Features. J. Org. Chem, 71 (24), 9139-9143 |
|  | UU | Magnani M et al (2006) The use of magnetic nanoparticles in the development of new molecular detection systems. J. Nanosci. Nanotechnol., 6, 2302-2311 |
|  | ECU | Wu Y et al (2006) Cytotoxicity of a newly synthesized nitroxide derivative of 4-ferrocenecarboxyl 1-2, 2, 6,6-tetramethylpiperidine-1-oxyl in high metastatic lung tumor cells, Die Pharmazie, 61 (12), 1028-1033 |
|  | RP | Chen Z et al (2006) Sandwich Growth of CNTs: A novel approach to CNT-based devices, Diamond and Rel. Mat, 15, 105-108 |
|  |  | Chen Z et al (2006) Fabrication and Characterization of Carbon Nanotube Arrays using Sandwich Catalyst Stacks, Carbon, 44, 225-230 |
|  |  | Chen Z et al (2006) High Emmission Current Density Microwave-Plasma-Grown Carbon Nanotube Arrays by Post-Despoitional Radio-Frequency Oxygen Plama Treatment, Appl, Phys Letts., 87, 243104 |

| Year 3 Books, Chapters and Papers |  |  |
| --- | --- | --- |
| Book Chapters | HU | Kamyshny A and Madgassi S (2007) Nanoparticles in confined structures: formation and application in Colloid Stability; the role of surface forces (T.F.Tadros, Ed), Wiley-0VCH, Weinheim, p207-233 ISBN 978-3-527-34162-1 |
|  | IBCh | Kapustin DV et al (2007) New Polymer-Coated Materials for One-Step Separation of Nucleic Acids, Crave, Jasper C In Progress in DNA Research ISBN 1-59454-343-7 no publisher details or page numbers |
| Scientific Articles | K | Galluzzi L et al (2007) Current molecular techniques for the detection of microbial pathogens. Science Progress., 90 (1) 29-50 |
|  |  | Morris WB et al (2007) Practicable approaches to facilitate rapid and accurate moleculr cytogenetic mapping in birds and mammals, Cytogentics and Genome Research, 117 (1-4) 36-42 |
|  |  | Hertz A and Bruce IJ (2007) Inorganic materials for bone repair/replacement application, Nanomedicine, 2 (6), 899-918 |
|  | BI | Govindaraji S et al (2007) Carboxylated Pyrrole and Carbazole-Based Dendrimers. Synthesis and Electro-Oxidation Features, Journal Organic Chemistry, 71 9139-9143 |
|  |  | Pomerantz Z et al (2007) The Effect of Ion-Polymer Binding on Ionic Diffusion in Dicarbazole-Based Conduction Polyers, Electrochimica Acta, 52, 6841-6847 |
|  |  | Pol V and Zaban A (2007) Growing TiO2 Based Pillars by Chemisorbed Nanotitania Followed by Annealing, Journal of Physical Chemistry, 111, 14574-14578 |
|  | C | Giardina E et al (2007) Frequency assessment of SNPs for forensic identification. Forensic Science International Genetics, 1, e1-e3 |
|  | HU | Spernath L and Magdassi S (2007), A new method for preparation of poly-lauryl acrylate nanoparticles from nanoemulsions obtained by the phase inversion temperature process, Polymers for Advanced Technology, 18, 705-711 |
|  |  | Spernath L Magdassi S (2007) Preparation of ethyl cellulose nanoparitcles from nanoemulsions obtained by a low energy emulsification method at constant temperature. Micro & Nano Letts, 2, 90-95 |
|  | IBCh | Yagudaeva EY et al (2007) Oxidative polymerization of aniline on the surface of heterogenic acids as the method of preparation of efficient bio-absorbents. Russian Chemical Bulletin, International Edition, 56 (6), 1-8 |
| Scientific Articles | IBCh | Zubov VP et al (2007) Modification of solids with polymer nano-layers for manufacture of novel biomaterials, Polymer Science, Ser. A., 49 (12), 1247-1264 |
|  |  | Generalova AN et al (2007) Synthesis of submicron copolymer (acrolein/styrene) microspheres with fluorescent semiconductor CdSe (ZnS) nanocrystals. Russian Nanotechnology, 2, (7-8) 144-154. |
|  | UU | Pierigé F et al (2007) Cell-based drug delivery. Advanced Drug Delivery Reviews, 60 (2) 286-295 |

| Year 4 Books, Chapters and Papers |  |  |
| --- | --- | --- |
| Book Chapters | IBCh | Kapustin DV et al (2008) New Polymer-Coated Materials for One-Step Separation of Nucleic Acids, in New Developments in DNA Research, Woods CR., ed. Nova Science Publishers, USA.ISBN: 1-59454-325-7 |
|  |  | Kapustin DV et al (2008) New Polymer-Coated Materials for One-Step Separation of Nucleic Acids, Ed Jasper C, in Progress in DNA Research, ISBN: 1-59454-343-7 |
| Scientific Articles | K | Sebastianelli A et al (2008) Extraction of DNA from soil using nanoparticles by magnetic bioseparation, Letters in Applied Microbiology 46, 488-491 |
|  |  | Bagshaw SA and Bruce IJ (2008) Rapid calcination of high quality mesostructured MCM-41, MSU-X, and SBA-15 silicate materials: A step towards continuous processing?, Microporous and Mesoporous Materials 109, 199-209 |
|  | HU | Nizri G et al (2008) Polymer-Surfactant Interactions: Binding of Sodium Dodecyl Sulfate to Poly (diallyldimethylammonium chloride), Journal of Colloid Interface Science, 320, 74-81 |
|  | BI | Pomerantz Z et al (2008) Capacitance,Spectroelectrochemistry and Conductivity of Polarons and Bipolarons in a Polydicarbazole-Based Conducting Polymer,Journal Electroanal. Chemicals, 614, 49-60 |
|  |  | Pol VG. et al (2008) Fabrication of Continuous Conducting Gold Wires by Electrospinning. Chem. Mater., 20, 3055-3062. |
|  |  | Pomerantz Z. et al (2008), UV-Vis-NIR spectroelectrochemical and in situ conductance studies of unusual stability of n- and p-doped poly(dimethyldioctylquaterthiophene-alt-oxadiazole) under high cathodic and anodic polarizations, Physical Chemistry Chemica Physics 10, 1032-1042. |
|  |  | Lipp J et al (2008) Evaluation of Nanoparticle Dispersion in Polypropylene by Small-Angle X-Ray Scattering, J. Appl. Polymer Sci. 109, 350-354. |
|  | ECU | Zhao HL et al (2008) Novel Piperidine Nitroxide Derivatives: Synthesis, Electrochemical and Antioxidative Evaluation, Journal Heterocyclic Chemistry, 45, 371-376 |
|  |  | Zhao HL et al (2008) Study of antioxidant activity and electrochemistry for stable cyclic nitroxide radicals. Journal of East China University of Science and Technology (Natural Science Edition) ,34(2),247-251 |
|  | UU | Antonelli A et al (2008)New Biomimetic Constructs for Improved In Vivo Circulation of Superparamagnetic Nanoparticles, Journal of Nanoscience and Nanotechnoly, 8, 2270–2278 |

| Year 5 Books, Chapters and Papers |  |  |
| --- | --- | --- |
| Book Chapters | HPA | Saunders N (2009) An Introduction to Real-Time PCR, in Real-time PCR: Current technology and Applications, Logan J, Edwards K and Saunders N Eds Caister Academic Press ISBN 978-1-904455-39-4 |
|  |  | Saunders N (2009) Introduction to the applications of Real-Time PCR, in Real-time PCR: Current technology and Applications, Logan J, Edwards K and Saunders N Eds Caister Academic Press ISBN 978-1-904455-39-4 |
|  | ECU | Lan M (2009.4) Nano-measurement Technology. Shanghai: East China University of Science and Technology Press, Shanghai, China. |
| Scientific Articles | IBCh/HU | Generalova AN et al (2009) Highly fluorescent ethyl cellulose nanoparticles containing embedded semiconductor nanocrystals, Colloids and Surfaces A: Physicochemical and Engineering Aspects, 342, (1-3), 59-64. |
|  | BI | M. Piran et al (2009) End-Selective Functionalization of Carbon Nanotubes. Use of DOE for the Optimization of a DNA Probe Attachment and Hybridization Using an Enzymatic Amplifying System, J. Mater. Chem., 19, 631-638 |
|  |  | G. Bar et al (2009) A new Approach for Design of Organic Electrochromic Devices with Inter-Digitated Electrode Structure, J. of Solar Energy Materials & Solar cells, 93, 2118-2124 |
|  | K | Sen T and Bruce IJ (2009) Mesoporous Silica-magnetite Nanocomposites: Fabrication, Characterisation and Applications in Biosciences. Microporous and Mesoporous Mater. 120 (3), 246-251 |
|  | ECU | Qiu X et al (2009) Study on the Synthesis of Ferrocenylacetic Acid and 1, l'-Ferrocenyldiacetic Acid via the Willgerodt-Kindler Reaction and the Mechanism. Chinese J. of Org. Chem., 29 (5), 748-752 |
|  |  | Qiu X et al (2009) Novel ferrocenyl nitroxides: Synthesis, structures, electrochemistry and antioxidative activity. J. of Organometallic Chem., 694, 3958-3964 |
|  | UU | Omiccioli E et al (2009) Simultaneous Direct Detection of Salmonella SPP, Listeria Monocytogenes and Escherichia Coli O157 in Milk Samples By Magnetic extraction and Multiplex PCR. Journal of Rapid Methods and Automation in Microbiology 17, 195–213. |
|  | HU | Spernath L et al (2009) Phase transitions on o/w lauryl acrylate emulsions during phase inversion, studied by light microscopy and cryo-TEM. Colloids Surf. A, 332, 19-25. |
|  |  | Generalova AN et al (2009) Highly fluorescent ethyl cellulose nanoparticles containing embedded semiconductor nanocrystals. Colloids Surf. A, 342, 59-64. |
|  |  | Nizri G et al (2009) Nanostructures formed by self-assembly of negatively charged polymer and cationic surfactants. Langmuir, 25, 1980-1985. |
| Scientific Articles | C | Giardina E et al (2009) Whole genome amplification and real-time PCR in forensic casework. BMC Genomics. 10 159 |
|  |  | Pietrangeli I et al (2009) Forensic DNA Challenges: Replacing Numbers with Names of Fosse Ardeatine's Victims. J Forensic Sci. 54(4), 905-8. |
|  | BI | Dor S, Rühle S et al (2009) The Influence of Suspension Composition and Deposition Mode on the Electrophoretic Deposition of TiO2 Nanoparticle Agglomerates, Colloids Surf A. |
| Manuscripts in Press | K | Van der Waterbeemed M et al (2009) A Reinvestigation into the Quantification of Amine Groupes on Aminosilanised Nanoparticles. Langmuir |
|  |  | Hertz A et al (2009) Preparation and Characterisation of Biocompatible Porous Silica and Silica/Titania Monoliths. Adv. Biomater. |
|  | ECU | H L Zhao et al (2009) Novel Melphalan and Chlorambucil Derivatives of 2, 2, 6, 6-tetramethyl-1-piperidinyloxy Radicals: Synthesis, Characterization, and Biological Evaluation in vitro, Chemical & Pharmaceutical Bulletin |
|  | UU | Omiccioli E et al (2009) Simultaneous Direct Detection Of Salmonella Spp., Listeria Monocytogenes, And Escherichia Coli O157 In Milk Samples By Magnetic Extraction And Multiplex PCR. Journal of Rapid Methods and Automation in Microbiology |
|  | C | Pietrangeli I et al (2009) Frequency assessment of 25 SNPs in five different populations. Forensic Sci Int. Genetics |
| Manuscripts Submitted | UU | Amagliani G et al (2009) A multiplex magnetic capture hybridisation and multiplex Real-Time PCR protocol for pathogens detection in seafood. Food Microbiology |
|  |  | Carloni E et al (2009) Oxidized Nanotubes as Carbon Scaffolds for the Construction of Cell-Penetrating NF-kB Decoy Molecules. JACS Nano |
|  | HU | L. Spernath and S. Magdassi (2009), Polyurea nanocapsules obtained from nano-emulsions prepared by the phase inversion temperature method. Colloids Surf. A |
|  |  | Huayu R et al (2009) A pH dependent thermo-sensitive copolymer drug carrier incorporating 4-amino-2,2,6,6-tetramethylpiperidin-1-oxyl residues for EPR spin label |
|  | ECU | Qiu X et al (2009) Novel Ferrocenyl Nitroxide Nano-particle as EPR Oximetry Sensor in vivo |
|  | C | Pietrangeli I et al (2009) Population data of 10 SNPs for forensic DNA testing. Forensic Sci Int. Genetics. |
|  |  | Ottaviani E et al (2009) Multiple Displacement Amplification of challenging DNA evidences. J Forensic Sci |

| Year 1 Press Exhibitions |  |  |
| --- | --- | --- |
| Exhibitions | All | No exhibitions during the first 12 months of the project |
| Year 2 Press Exhibitions |  |  |
| Exhibitions | RP | Bachmann PK et al (2006) Molecular Diagnostics from Measurements to Decisions, Philips hi-tech campus, Eindhoven, NL. May 2006 |
| Year 3 Press Exhibitions |  |  |
| Exhibitions | BI | Nanotechnology and Advanced Materials Summer Workshop (2007) (workshop programme for 9-15 years old) July 9th - 12th and 16th |
|  | UU | La Scienza in Piazza (2007) Exhibition on Biotechnology and Nanotechnology Projects of UU, included in the one week event called 'Festival della Scienza' Fano, March 25th - 27th |
| Year 4 Press Exhibitions |  |  |
| Exhibitions | UU | Exhibition on biotechnology and nanotechnology projects at UU, included in one-week event- Conoscere le biotecnologie (learning biotechnologies) Fano, Italy, April 7th –12th |
| Year 5 Press Exhibitions |  |  |
| Exhibitions | UU | Biotech Forum, Milan Italy - Nov 25-27 2009 |
|  |  | Healthcare Biotech Forum - Rome, 30 and 31 March 2009 |
|  | S | Medica, 18-22 November 2008, Dusseldorf, Germany |

| Year 1 Press Releases |  |  |  |
| --- | --- | --- | --- |
| Web Pages | All |  | Project Website www.nacbo.net |
|  |  |  | Over 20 web-based press releases in numerous languages including Chinese and Russian. Major articles include: www.ufficiostampa.com (02/02/04) |
|  |  |  | www.university.it (04/02/04) |
|  |  |  | www.thestandard.com(06/04/2004) |
|  |  |  | www.in-pharmatechnologist.com (13/01/2005) |
| Newspapers/Magazines | UU/K |  | AGENEWS - European Journalism Agency (02/02/04) |
|  |  |  | La Discussions (05/02/04) |
|  |  |  | Il Resto del Carlino (05/02/04) |
|  |  |  | Il Corriere Adriatico (05/02/04) |
|  |  |  | Il Messaggero (06/02/04) |
|  |  |  | Il Sole 24 Ore (11/02/04) |
| TV | UU |  | RAI TG3 delle Mare (06/02/04) |
|  |  |  | TVRS-TV delle Mare (12-13/02/04) |
| Year 2 Press Releases |  |  |  |
| Web Pages | All | Continued updating and maintenance of project website - www.nacbo.net.org |  |
|  |  | Articles on the 1st NACBO International Nanobiotechnology Conference reported on www.bur.it |  |
| Newspapers/Magazines | UU | Urbina 80 ricercatoria convegno sulla frontiera delle nanotechnologie in Il Messaggero (10/09/06) |  |
|  |  | Le supertechnologie dell'Ateneo in Il Resto del Carlino (12/09/06) |  |
|  |  | A Urbina la fantascienza diventa realta in Il Corriere Adriatica (15/09/06) |  |
|  |  | La Polizia e le nuove technologie Il Resto del Carlina (16/09/06) |  |
|  |  | Nanobiotechnologie in aiuto della Polizia scientifica in Il Messaggero (25/09/06) |  |
| Year 3 Press Releases |  |  |  |
| Web Pages | All | Continued updating and maintenance of project website - www.nacbo.net.org |  |
|  |  | www.biomat.net |  |
|  |  | www.ist-world.org |  |
| Year 4 Press Releases |  |  |  |
| Web Pages | All | Continued updating and maintenance of project website - www.nacbo.net.org |  |
|  |  | Farmaceutica: fondi focus impresa e innogest entrano in erydel. agenzia di stampa asca |  |
|  |  | Sanita': fondi investono in erydel, attiva nel 'drug delivery'. agi news, Sept 4th 2008 |  |
|  |  | Farmaceutica: fondi focus impresa e innogest entrano in erydel. alice economia news. Sept 4th 2008 |  |
|  |  | Bollettino Università e ricerca. BUR.it Sept 4th 2008 |  |
|  |  | Farmaceutica: Fondi Focus Impresa e Innogest Entrano In Erydel. YAHOO! Finanza. Sept 3rd 2008 |  |
|  |  | Innogest Capital invests in the drug delivery sector. Fondazione Torino Wireless. Sept 3rd 2008 |  |
|  |  | PHILIPS offical press release on research agreement with UU on encapsulation of magnetic nano particle contrast agents in red blood cells. Sept. 24, 2008. |  |
| Newspapers/magazines | All | Nanomagnets in disguise help fill in the detail. New Scientist, Sept 4th 2008 |  |
|  |  | Fondo Focus impresa ricapitalizza l’Erydel. Corriere Adriatico, Sept 4th 2008 |  |
| Year 5 Press Releases |  |  |  |
| Web Pages | All | Continued updating and maintenance of project website - www.nacbo.net. |  |
|  | RP | Bachmann PK E-Nano Newsletter, No 13, p. 5-32, Sept. 2008 Publ. Phantomsfoundation (www.phantomsnet.net) Spain |  |
| Newspaper/ magazines | C | Novelli G and Pietrangeli I Le indagini forensi nell'era della genomica . Darwin No 31, p. 44-51, May 2009 |  |
|  | S | A new kit identifies protozoa that cause gastrointestinal diseases”, Labmedica, Feb 19, 2009 |  |
| TV | UU | Panorama (national weekly magazine) May 28, 2009 L’Italia che Vince, speciale Marche, EryDel mentioned as a new biotech company |  |

| Year 3 Degrees and Diplomas |  |  |
| --- | --- | --- |
| Diploma/Degrees Awarded | K | Bruce IJ (2007) Honary degree 'Industrial Biotechnology,' University of Urbino, Urbino, Italy. October 4th |
|  | RP | Reska M (2006) MSc 'Protemische Analyse von Prostatakazinomen mittel Massenspektrometrie zur Suche diagnostischer Marker', Inst. Pathology, TWTH Aachen, Germany. |
|  |  | Hoffmann T (2006) MSc 'Synthese and Characterisierung von Rutheniumkomplexen fùr den Einsatz als Matrix-Substanz in MALDI/SELDI-MS' Chemical Engineering, University of Applied Sciences (FH) Mùnster, Germany. |
| Year 4 Degrees and Diplomas |  |  |
| Diploma/Degrees Awarded | BI | Shekel-Piran M (2008)PhD 'Covalent & non-covalent functionalizations of carbon nanotubes' Chemistry Department, Bar Ilan University, Ramat-Gan, Israel. |
| Year 5 Degrees and Diplomas |  |  |
| Diploma/degrees awarded | HU | Nizri G PhD 'Formation of nanoparticles by surfactant-polymer interactions' Hebrew University of Jerusalem |
|  | K | Pignotti E Msc 'Investigations into the bioactivity of inorganic silicate based bone tissue engineering materials' School of Biosciences, University of Kent, Canterbury, Kent. UK |
|  |  | Van de Waterbeemd M PhD 'Silane condensation to nanoparticles in suspension' School of Biosciences, University of Kent, Canterbury, Kent. UK |
|  |  | Chandrapalan B PhD 'Novel Bolaform Surfactants and their use as Templating Systems in the Synthesis of Supermicroporous Materials' School of Biosciences, University of Kent, Canterbury, Kent. UK |
|  | UU | Sfara C PhD 'Red blood cells as biomimetic constructs for the delivery of superparamgnetic nanoparticles' Università degli Studi di Urbino, Italy. |
|  | IBCh | Sizova SV PhD 'The design of bioanalytical reagents based on polymer-encapsulated semiconductor nanocrystals (CdSe)ZnS' Shemyakin-Ovchinnikov Institute of Bioorganic Chemistry, Moscow, Russia. |
|  | HPA | Mohamed D PhD 'Staphylococcus aureus virulence gene studies: a comparative microarray based approach' Health Protection Agency, London UK |